MineOcclude Final Pre-Submission Experiment — Scientific Design Recommendation

Selected program: MineOcclude Experiment III — Graded Partial Observability (r73-grado-v1)

Prepared: Saturday, August 29, 2026. Submission deadline: Saturday, September 5, 2026. Result lock target: Wednesday, September 2 (absolute latest Thursday, September 3).

Sources audited in full: MineOcclude_Final_PreSubmission_Experiment_Brief.md; MineOcclude_Experiment_II_Final_Scientific_Consolidation.md; final-regime-a-prime-canonical-scientific-reconstruction.md; AAKA-Proposal-Final (4).pdf (all 9 pages inspected visually, page by page); nickb_aaka.pdf (the current 5-page compiled Overleaf manuscript, discovered in the project directory and inspected in full).

# Part I — Executive Recommendation

Run one final experiment: MineOcclude Experiment III — Graded Partial Observability. Recapture the same 25 qualified trajectory identities (identical seeds, paths, directions, target windows, and FIR labels as Regime A-prime and Experiment II) under five occluder conditions per identity: L0 = no wall (fully visible anchor), L1/L2/L3 = three stained-glass wall materials selected by an outcome-blind static visibility calibration (expected zone: white or light-gray glass; gray or blue glass; black or double-black glass), and L4 = the as-built opaque stone wall (fully hidden anchor). Extract activations at three frozen decoder layers (4, 10, 19) for both the current context pair (ordinal 15) and the previous pair (ordinal 14) in the same forward passes, and fit the single frozen readout from Experiment II — L19 | COARSE_2X6_CONCAT ridge — per condition. The primary scientific product is the observability response curve: hidden-position decodability (macro R-squared and RMSE over the 19 geometrically occluded rows per capture) as a function of measured visual evidence strength, compared against a raw-pixel probe and against memory baselines (last-seen, constant-velocity, training-mean, time-only).

This is the highest-value final experiment because it converts the paper's current binary visible/hidden negative into a measured failure surface while reusing essentially every piece of qualified infrastructure. The two anchors replicate Regime A-prime and Experiment II in-cohort; the three glass levels populate the entirely untested space between R-squared 0.958 (visible) and R-squared -13.83 (hidden). Every broad outcome is publishable: smooth degradation (sensory-evidence tracking), threshold collapse (fragility to partial observability), complete-occlusion discontinuity (robust use of weak evidence), pixel-matched decline (sensory mirror, no internal support), or pixel-exceeding robustness (contextual latent support). The design also finally supplies the motion baselines (last-seen, constant velocity) whose absence Regime A-prime explicitly logged as NOT TESTED, and a raw-pixel floor the proposal has always promised.

Two predeclared secondary analyses ride on the same captures and the same forwards at near-zero marginal cost. Secondary 1 (temporal representations) fits CURRENT versus CURRENT_MINUS_PREVIOUS versus TWO_FRAME_CONCAT at the frozen layer/readout, directly closing the limitation the current manuscript itself states ('did not evaluate temporal differences, multi-frame concatenation'). Secondary 2 (context age) evaluates the already-fitted probes per occlusion-age bin (tau 1-5, 6-10, 11-15, 16-19), where the 16-frame context boundary falls between the last two bins; the predeclared visibility-by-age interaction separates sensory-limited failure (glass conditions keep in-context evidence and should not collapse at the boundary) from context/memory-limited failure (opaque condition loses all in-context evidence at tau greater than 15). A frozen small-MLP nonlinearity diagnostic is STRETCH-ONLY.

U2 (calibrated posterior uncertainty) and U3 (uncertainty dynamics) are explicitly cut, for identification reasons, not taste: Minecraft rendering is deterministic, so stained glass attenuates evidence without creating observation noise — an ideal observer still recovers the sheep essentially exactly, so glass alone does not widen any defensible Bayesian posterior; and at the single frozen process-noise level (q = 0.05), the oracle posterior spread during full occlusion is a deterministic function of elapsed time tau, making a decoded sigma unidentifiable against the clock confound the proposal itself names. Breaking that confound requires at least two q levels — roughly doubling captures and adding oracle and target machinery — for a question whose expected yield is very low while U1 itself is severely negative. U4 (causal use) is deferred: no intervention infrastructure exists in the tree and nothing decodable has been found to steer. Player-turn-away is cut as confounded and redundant with the passing WALL_VISIBLE control.

Workload is exactly quantified from Experiment II's real anchor: 125 production captures (25 identities x 5 conditions; about 6-13 hours, overnight, resumable), 2,375 target rows, 2,375 new model forwards (1.32x Experiment II's 1,796), 14,250 tensors at [336, 2048] float16 (0.72x Experiment II's 19,756), about 19.6 GB storage (0.72x), extraction 1.5-4 hours (far inside the 6-12 hour envelope), CPU analysis 2-4 hours the same day. Statistical machinery is inherited unchanged: identity-grouped 5-fold nested ridge, identity bootstrap (B = 10,000), stratified within direction-by-phase label-permutation nulls (B = 199 per condition, cheap because the readout is frozen and no selection funnel reruns), four Holm-corrected predeclared primary statistics.

Critical path: Sunday design freeze and authority drafting; Monday implementation plus the P0 outcome-blind glass calibration; Tuesday end-to-end P1 pilot on two fresh seeds, P2 authorization, overnight capture launch; Wednesday extraction, analysis, and result lock; Thursday buffer, figures, tables, handoff; Friday writing only; Saturday submission. If one day behind: reuse archived anchor activations (drop 50 captures) and reduce to layer 19 only. If two days behind: run three conditions (L0, one mid glass, L4), or fall back to the guaranteed-finish zero-capture program (motion/pixel baselines, context-age curves, and the MLP diagnostic computed on the archived Experiment II corpus).

# Part II — Full Overleaf Paper Audit

Two paper documents exist in the project and both were inspected page by page. The named brief input, AAKA-Proposal-Final (4).pdf, is the 9-page proposal/design document (research plan register). In addition, nickb_aaka.pdf is a 5-page compiled anonymous NeurIPS 2026 submission draft — the actual current Overleaf manuscript — whose content already incorporates Experiment II. The proposal defines what the project aspires to claim; the manuscript defines what the paper currently claims. Both are mapped below, and the gap matrix in Part V is scored against both.

## II.1 AAKA-Proposal-Final (4).pdf — page-by-page audit (9 pages)

| Page | Content actually on the page | Design-relevant extraction |
| --- | --- | --- |
| 1 | Title: 'Where and How Does a Frozen Pixel-Based World Model Represent Calibrated Posterior Uncertainty About Occluded Objects?' Relevant Past Papers: Zhang arXiv:2603.21546 (IRIS/DIAMOND probing — closest analog, differentiation target); Li/Nanda Othello-GPT; Nanda arXiv:2309.00941; Shai arXiv:2405.15943 belief-state geometry (core conceptual justification); Chen arXiv:2306.05720; Esmati arXiv:2606.05328. | The paper's identity is belief/uncertainty, not merely decoding. Each related work is dismissed for lacking occlusion, uncertainty, oracle, or steering — the paper's four differentiators map exactly onto U1-U4. |
| 2 | More related work: Garrido V-JEPA intuitive physics (behavioral surprise only); CAV physics steering arXiv:2605.24322; CoMotion ICLR 2025; WorldBench arXiv:2601.21282 ('precisely the gap MineOcclude fills'). Motivation: a simulator must maintain a distribution over hidden object positions, widen it as time passes, collapse it on reappearance; whether frozen pixel world models do this 'is unknown'. | Motivation is explicitly distributional. But the motivation's first rung — remember anything at all — is the one current evidence answers (negatively), which the manuscript has already recognized by re-titling. |
| 3 | Forgetting/hallucination literature (arXiv:2606.18960, 2512.06983 — models forget hidden objects once they leave the context window). Importance: (1) safety/planning calibration; (2) science of world models; (3) interpretability falsifiable target. Plan: (i) scenes with analytically known Kalman posterior; (ii) decode posterior mean and log-uncertainty; (iii) calibration battery; (iv) causal steering. Representational ladder Level 0 (state), Level 1 (point estimate), Level 2 (calibrated posterior). | The context-window forgetting citation is the architectural mechanism the final experiment's context-age secondary can directly speak to with the tau 16-19 bin. |
| 4 | Level 2 definition completes (spread, update dynamics, causal use). Criteria for Uncertainty: U1 decodable posterior mean (R-squared above 0 vs shuffled controls at p below 0.01, and above last-seen baseline); U2 calibrated posterior uncertainty (partial correlation rho(sigma-hat, sigma ¦ tau) above 0 with bootstrap CI excluding 0, plus reliability/ECE and z-coverage); U3 correct uncertainty dynamics (grows at oracle rate, snaps back on reveal, absence-as-evidence); U4 causal/functional use (signed dose-response of reappearance location with specificity controls and SSIM coherence). HIGHLIGHTED contributions: (1) mechanistic explanation of where/how/why the model represents or fails to represent calibrated posterior uncertainty — 'the paper's primary product'; (2) representational ladder with falsifiable U1-U4 and POMDP oracle grading protocol; (3) occlusion benchmark of controlled trajectories with Bayesian-filter oracle posteriors. Methods start: MineWorld LLaMA-style visual-action transformer; 700M_16f core; 300M_16f, 700M_32f checks. | The three highlighted contributions are the paper's spine. Note carefully: contribution (1) includes 'or fails to represent' — a diagnosed failure is inside the contribution, which is exactly what the selected final experiment supplies. U1's own criterion references a last-seen baseline that has never actually been computed — a concrete, cheap gap. |
| 5 | Pipeline: superflat server, magenta sheep (NoAI, Silent, PersistenceRequired, Color:2); Regime A RCON teleport at 20 Hz drifting random walk (known v, q); Regime B AI sheep (particle-filter oracle, M = 10k); frames+actions+JSONL with dual visibility flags; frozen MineWorld teacher-forced, per-layer mean-pooled visual tokens (+ token-level at 2-3 layers); ridge probes for mu-hat (U1) and log sigma-hat (U2); 2-layer MLP delta as linearity test; calibration battery; causal intervention. Scene: about 40x20 arena, stone wall occluder 3 blocks tall of variable length, camera fixed 10-14 blocks back, canonical pose reset about 1 s before reveal. Condition grid: occlusion durations about {0.1, 0.25, 0.5, 1.0, 1.5}x the 16-frame context; speed x noise decoupling grid (v in {1.0, 2.0} x q in {0.02, 0.05, 0.2}) 'powers U2'; controls: occluder-only and no-wall. | The implemented apparatus is the Regime A branch of this page (teleported walk with known v, q — realized as Regime A-prime at v = 2.0, q = 0.05). Regime B, the speed-noise grid, and the duration grid were never built. The proposal itself says the decoupling grid is what powers U2 — confirming that U2 is unidentifiable at the single frozen (v, q), which is the basis for cutting U2 rather than faking it. |
| 6 | Probes detail; U4 intervention protocol (unit posterior-mean direction with time direction projected out, alpha-dosed shifts, K = 8 rollouts x 50 events, about 3,600 clips, HSV magenta detection, homography, signed dose-response, specificity controls, SSIM). Mechanistic analyses: layer-wise emergence (WHERE); subspace geometry (HOW; principal angles among w-mu, w-sigma, w-tau); context-boundary analysis (lock collapse to the 16-frame edge); token-level localization. Confounds: clock confound threatens U2 (handled only by the speed x noise grid + partial correlation); visual leakage; generic damage. | U4 is a large infrastructure program (generation-side rollouts, detection, homography) — none of it exists in the current tree; 3,600 rollout clips are far beyond the remaining window. The context-boundary analysis is salvageable cheaply via tau bins in the final experiment. The clock-confound paragraph is the proposal's own admission that single-q sigma decoding is uninterpretable. |
| 7 | Experimental Setup: models core 700M_16f, robustness 300M_16f / 700M_32f, fallback Oasis-500M. Condition grid restated. Baselines/floors: shuffled labels; random-weight MineWorld; raw-pixel probe; last-seen heuristic; time-since-occlusion-only; occluder-only. Ceiling: explicit-feature regression [last-seen, estimated speed, elapsed time]. Metrics per criterion. Datasets: 250-400 clean trajectories of 12-20 s (60k-120k frames), splits by scene layout, optional scale-up to 800-1,000. 'Why a new dataset is needed': first benchmark with Bayesian-oracle posteriors for occluded objects. | The 250-400 trajectory figure is aspirational and superseded by real evidence: N = 25 identities produced bootstrap CIs so tight that all decisions were unambiguous (Part XIV derives the final N from those observed widths). The raw-pixel probe and last-seen floors promised here have never been computed — the final experiment computes both. |
| 8 | Benchmarks/evaluation comparison table (Othello-GPT, IRIS/DIAMOND, Beyond Surface Statistics, Invisible Hand, Shai, CAV steering, Mei C3, This work: frozen pixel WM, occlusion yes, decodes uncertainty (mu + sigma), Kalman + PF oracle, reappearance steering). Full baseline list restated. Ideal Results headline hypothesis: U1-U4 hold to about 1x context with graceful collapse at 1.5x; mechanistic expectations (a)-(d) plus U4. | The headline hypothesis is now known to be false at its first rung (U1 fails at full occlusion far inside the context window). The paper must pivot to the alternative-results ladder, which the proposal itself provides. |
| 9 | Alternative-results ladder: (1) U1 holds, U2 fails — distinguish frozen snapshot vs mean-only tracking vs clock substitution; (2) represented-but-not-used (U4 fails); (3) lack of representation / memory failure (U1 fails): 'no emergence band appears, and collapse coincides with the context edge — the model does not maintain a hidden-object estimate; forgetting is architectural'; (4) measurement failure (probe/oracle artifact). Potential Limitations: OOD superflat NoAI sheep (mitigated by visible-frame positive control); MineWorld-only scope; decodability vs use; linear-probe ambiguity (MLP delta, reserved DAS); steering damage controls; Regime-B oracle risk. | Current evidence lands the paper on ladder rung (3). The proposal's own mechanism for rung (3) requires two demonstrations: no depth emergence band (Experiment II delivered this across 11 layers) and evidence-dependence/context-edge localization (missing — precisely what graded visibility plus the tau 16-19 bin delivers). The final experiment is therefore the proposal's own prescribed completion of its negative branch. |

## II.2 nickb_aaka.pdf — the current compiled Overleaf manuscript (5 pages)

The manuscript is titled 'Can a Frozen Pixel-Based World Model Decode the Position of an Occluded Object?' (anonymous, NeurIPS 2026 template, 196 numbered lines). It has already executed the honest narrowing from calibrated uncertainty to position decoding. Its structure and claims:

- Abstract: 25 identity-grouped trajectories; screen of 11 decoder layers with global and coarse-spatial linear probes; training-only token selection refinement; strongest hidden candidate L19 coarse 2x6 achieves macro R-squared = -13.826, RMSE = 2.071 blocks, failing positive-R-squared and RMSE <= 0.50 requirements; same representation decodes visible position (0.958 no-wall, 0.930 wall-visible); 'no candidate in the evaluated current-frame linear-readout family qualifies'.

- Section 1 Introduction: frames hidden-position decodability as a prerequisite for belief claims; states the central question is whether the preliminary layer-4 negative was wrong depth or destroyed spatial information; final paragraph: 'MineOcclude ultimately supports a broader progression from decodability to calibration, temporal belief updates, and intervention, but the present study evaluates only the first criterion; uncertainty calibration and causal use remain untested.'

- Section 2 Related Work: three axes — world-model state probing; belief states under partial observability (POMDP posterior, Shai belief geometry); physical reasoning/object permanence in video models; positions MineOcclude as pairing internal probes with synchronized physical targets under prospective controls.

- Section 3 Methodology: 3.1 the 25-identity paired benchmark, three populations (NO_WALL 475 rows, WALL_VISIBLE 846, WALL_HIDDEN 475), identity-grouped folds; 3.2 frozen 700M_16f, 16-pair teacher-forced contexts, 336 visual tokens of width 2,048 at layers {0,2,...,18,19}, GLOBAL MEAN and COARSE 2x6, BEST-K K in {1,4,16,64}, ridge alpha {0.1,...,1000}; 3.3 M5/M6/M7 funnel, identity bootstrap, both visible controls, 49 full-funnel randomizations, nine gates.

- Section 4 Experiments: Table 1 (finalist across visibility conditions: NO_WALL 0.9582/0.1090/0.0896; WALL_VISIBLE 0.9301/0.1051/0.0779; WALL_HIDDEN -13.8263/2.0711/1.9244); 4.1 outcome-blind qualification, 1,796 forwards, 19,756 tensors; 4.2 layer/representation search results (coarse beat global at every layer; L19 advanced; BEST-K worse at -14.9922/2.1453); 4.3 final qualification: lower R-squared bound -15.4806, RMSE ceiling exceeded by 1.5711, improvement interval [0.3485, 0.4537], p_A = 0.02 with null mean 0.3846 and null maximum only 0.0002 below observed; zero candidates qualified.

- Section 5 Discussion: depth and coarse pooling affected rankings but practical effect small (about 0.039 blocks); strong controls make broken-pipeline and wall-domain explanations unlikely; p_A = 0.02 must not be confused with predictive adequacy; the bounded-negative paragraph explicitly lists what was NOT evaluated: 'temporal differences, multi-frame concatenation, nonlinear probes, full-grid/PCA/wall-region representations, other layouts, or other speeds... posterior uncertainty, calibration, or causal use.'

- Section 6 Conclusion: no candidate met criteria across 11 sampled layers and prespecified current-frame linear readouts; failure localized to complete occlusion rather than the measurement pipeline; stronger claims (calibrated uncertainty, temporal belief dynamics, causal intervention) remain untested.

- References: 18 entries matching the proposal's citation set (Li, Nanda, Shai, Meo, Chen, Zhang, Micheli, Alonso, Kaelbling, Guo/MineWorld, Garrido, Esmati, Joseph, Alam, Upadhyay, Newell, Guo/Pleiss calibration, Mei).

## II.3 What the paper audit implies for the final experiment

- The manuscript is currently a single-result bounded-negative paper. Its empirical content is one table and one funnel. The largest available upgrade per unit of risk is to give the negative a measured shape: a graded observability axis with matched anchors, turning Table 1's three rows into a response curve and adding two mechanism analyses (temporal, context-age) the Discussion currently lists as untested.

- The manuscript's own limitation list is a to-do list. Three of its named untested items (temporal differences, multi-frame concatenation, and — via the pixel/motion floors — the missing baselines) are closable inside one capture campaign; one more (nonlinear probes) is closable as a stretch on the same features.

- The proposal's U2-U4 ambitions cannot be honestly instantiated by the deadline (identification and infrastructure, Parts XVI-XVIII); they should remain framed exactly as the manuscript already frames them — a ladder the benchmark supports, with rungs above U1 untested — and the ladder/benchmark framing should be kept as contributions 2 and 3.

- The graded-visibility conditions themselves extend contribution 3: MineOcclude ships not only visible/hidden pairs but a calibrated evidence-strength axis with an outcome-blind visibility metric — a genuine benchmark improvement no related work provides.

# Part III — What Regime A-prime Established

Regime A-prime v0.4 Stage 2 (DEVELOPMENT_ONLY; terminal verdict FAIL on the hidden gates; operationally COMPLETE_VALIDATED_DURABLE) established, on 25 paired identities, layout_01, speed 2.0, q = 0.05, layer 4 only:

| Finding | Value / evidence | Status |
| --- | --- | --- |
| Apparatus qualification | All nine Stage-1 gates passed; renderer-derived sheep half-extent 0.8727621336620037 blocks; direction-specific causal FIR labels (all units within one tick of mode); zero stable-row visibility errors; ten-check cohort physical gate passed on all 50 captures. | ESTABLISHED |
| Visible decodability (positive control) | BEST-K NO_WALL macro R-squared 0.9583 [0.9434, 0.9695], RMSE 0.1053 (ceiling 0.1556); FULL 0.9505/0.1118. | ESTABLISHED |
| Hidden-position failure at layer 4 | BEST-K WALL macro R-squared -14.7034 [-17.6714, -12.1453], RMSE 2.1098 (about 20x visible RMSE); FULL -14.6427/2.1069; also lost to the training-only time baseline (RMSE 0.4136). | CURRENTLY NEGATIVE (decisive) |
| Time-confound control | Training-range (tau <= 15) time-baseline R-squared -0.1819, satisfying the frozen <= 0.1 ceiling — elapsed time alone does not explain visible-condition success. | ESTABLISHED |
| Representational collapse clue | Post-hoc: 10 of 25 WALL activation tensors byte-identical (16 distinct digests of 25); all 25 NO_WALL tensors distinct — consistent with severe input/tokenization-level information loss for fully occluded contexts. | PARTIALLY ESTABLISHED (post-hoc, undisclosed mechanism) |
| Motion baselines (last-seen, constant velocity) | NOT TESTED in final Stage 2 (explicitly logged). | NOT TESTED |
| Permutation null | NOT TESTED in final Stage 2 (the p = 0.90 grouped null belongs to original Regime A only). | NOT TESTED |
| Per-trajectory / per-direction / per-tau metrics | Not archived; UNKNOWN — INSUFFICIENT ARCHIVED EVIDENCE. | UNKNOWN |
| U2 / U3 / U4 | No uncertainty target, calibration, dynamics, or intervention of any kind. | NOT TESTED |
| Generalization (layouts, speeds, q, checkpoints) | Single layout, speed, noise level, checkpoint; BGR preprocessing defect frozen and disclosed (applies to both scenes). | NOT TESTED |

Interpretive core: the measurement path works when evidence exists; the frozen layer-4 linear readout fails decisively when it does not. The experiment authorizes no claim that MineWorld lacks hidden-object information generally.

# Part IV — What Experiment II Established

Experiment II (r72-v4-5, authority v3.7.11, tier T-C, terminal state NO_CANDIDATE_IN_AUTHORIZED_FAMILY, closure class SCIENCE, archive PASS, total elapsed about 8.965 h) reused the same 25 identities and captures with new inference (1,796 forwards, 19,756 tensors, 25.32 GiB, 11 layers) and established:

| Finding | Value / evidence | Status |
| --- | --- | --- |
| Depth search (11 layers x 2 representations) | All 22 M5 cells: macro R-squared between -13.83 and -15.64; RMSE 2.07-2.18; coarse 2x6 beat global at every layer; only L19 advanced. | CURRENTLY NEGATIVE (broadened) |
| Best hidden candidate | L19 ¦ COARSE_2X6_CONCAT ¦ CURRENT: R-squared -13.8263 (lower bound -15.4806), RMSE 2.0711, MAE 1.9244, Delta_A 0.3992 [0.3485, 0.4537], p_A 0.02 (B = 49; null mean 0.3846 = 96.3 percent of observed; null max within 0.0002). | CURRENTLY NEGATIVE; weak subthreshold signal, not a near miss |
| Token preservation (BEST-K at L19) | Worse than coarse: R-squared -14.9922, RMSE 2.1453; unstable fold-specific K. | INVALIDATED as rescue |
| Visible controls at the selected readout | NO_WALL 0.9582/0.1090; WALL_VISIBLE 0.9301/0.1051 — both control gates passed; wall-domain shift refuted as explanation. | ESTABLISHED |
| Wrong-layer / destroyed-spatial-information explanations of the A-prime failure | Substantially weakened: best improvement over layer-4 hidden RMSE only 0.0387 blocks (1.8 percent). | ESTABLISHED (negative branch) |
| Temporal representations (CURRENT_MINUS_PREVIOUS, TWO_FRAME_CONCAT) | Authored in the family but NOT RETAINED under T-C; never evaluated. The consolidation lists this as the principal unresolved representational alternative. | NOT TESTED — HIGH-VALUE GAP |
| Nonlinear readouts | Not tested (linear ridge only). | NOT TESTED |
| Tau-wise structure | Outcome-aware forensic diagnostic only: advantage over baseline concentrated early (tau below about 10), near zero later; not a gate, not prospective. | PARTIALLY OBSERVED (forensic) |
| Layers 1,3,5,...,17 | Not extracted (stride-2 sampling plus L19). | NOT TESTED |
| Held-out Pearson/Spearman | Never computed anywhere in the program. | NOT TESTED |
| U2 / U3 / U4, uncertainty, causal use, object permanence | Not tested; explicitly listed as not established. | NOT TESTED |

Workload anchor for all Part XXVII arithmetic: 1,796 rows; 11 layers; 19,756 tensors of [336, 2048] float16 (1,376,256 bytes each); 27,189,313,536 bytes total (25.32 GiB); R2-projected extraction about 1,246 s for 1,796 forwards (about 0.69 s per forward on the NVIDIA L4); full pipeline 8.965 h including qualification, screening, refinement, nulls, verification, and archival.

# Part V — Current Paper Evidence-Gap Matrix

Every major empirical claim or intended contribution from the proposal and the manuscript, classified per the brief's six categories. 'Final experiment effect' states what the selected program does to the cell.

| Claim / intended contribution | Where stated | Classification | Final experiment effect |
| --- | --- | --- | --- |
| Visible position linearly decodable (measurement path valid) | Manuscript Table 1; proposal positive control | ESTABLISHED (A-prime + II, two layers, three populations) | Replicated in-cohort as L0 anchor gate C1 |
| Hidden position linearly decodable under full occlusion (U1 at V = 0) | Proposal U1; manuscript central question | CURRENTLY NEGATIVE (decisive, 11 layers x 2 reps + BEST-K) | Replicated as L4 anchor gate C2; not relitigated |
| U1 under PARTIAL observability (evidence-strength dependence) | Proposal motivation (distributional framing); nowhere tested | NOT TESTED — HIGH-VALUE FINAL GAP | PRIMARY: 3 calibrated glass levels between anchors |
| Decoding vs raw-pixel accessibility (internal support beyond pixels) | Proposal floors: raw-pixel probe | NOT TESTED | PRIMARY baseline: pixel ridge per condition |
| Beats last-seen / constant-velocity memory heuristics | Proposal U1 criterion + floors; A-prime ledger says NOT TESTED | NOT TESTED | CLOSED: both baselines computed on all conditions |
| Temporal representations (difference / two-frame) | Manuscript Discussion limitation; II family not retained | NOT TESTED — HIGH-VALUE FINAL GAP | SECONDARY 1: three temporal variants, same forwards |
| Context-boundary / forgetting mechanism (collapse at 16-frame edge) | Proposal mechanistic analysis c; ladder rung 3 | NOT TESTED (tau metrics never archived prospectively) | SECONDARY 2: tau bins with 16-19 beyond-boundary bin x visibility interaction |
| Nonlinear readout (MLP delta measurement diagnostic) | Proposal confounds; manuscript limitation | NOT TESTED | STRETCH: frozen PCA-128 MLP + capacity-matched null |
| U2 calibrated posterior uncertainty (rho(sigma-hat, sigma ¦ tau)) | Proposal title, U2, contribution 1 | NOT TESTED; NOT IDENTIFIABLE at single q with deterministic rendering | CUT with identification proof (Part XVI); framed as untested rung |
| U3 uncertainty dynamics (growth, snapback, absence-as-evidence) | Proposal U3 | NOT TESTED; requires valid sigma-hat | CUT (Part XVII); reveal-recovery rows stretch-only |
| U4 causal/functional use (dose-response steering) | Proposal U4, contribution 1 | NOT TESTED; no infrastructure exists | DEFERRED (Part XVIII) |
| WHERE across depth (emergence band) | Proposal mechanistic analysis a | PARTIALLY ESTABLISHED (11-layer negative profile; visible only at 2 layers) | Descriptive depth panel {4, 10, 19} across all 5 conditions |
| HOW geometry (principal angles among w-mu, w-sigma, w-tau) | Proposal mechanistic analysis b | NOT TESTED; w-sigma does not exist | CUT (depends on U2) |
| Token localization (which tokens carry hidden info) | Proposal mechanistic analysis d | PARTIALLY ESTABLISHED negatively (BEST-K worse than coarse at L19) | Not extended (low yield after BEST-K failure); CUT |
| Bayesian oracle protocol (closed-form Kalman) | Proposal contribution 2 | NOT TESTED (no oracle ever computed) | Protocol kept as framework contribution; math specified in Part XXIII; not run |
| Occlusion-duration grid ({0.1..1.5}x context) | Proposal condition grid | NOT TESTED as designed; window spans tau 1-19 across the 16-frame edge | Superseded by tau-bin analysis inside existing window |
| Speed x noise decoupling grid (2x3) | Proposal condition grid ('powers U2') | NOT TESTED | CUT with U2 |
| Regime B (AI sheep, particle filter) | Proposal robustness regime | NOT TESTED | CUT / future work |
| Model-size robustness (300M_16f, 700M_32f) | Proposal setup | NOT TESTED | CUT / future work |
| Layout / speed generalization | A-prime and II threat ledgers | NOT TESTED | Remains a limitation; disclosed |
| Selection-aware null control | Manuscript 4.3 | ESTABLISHED for II funnel | Simplified to frozen-readout stratified permutation null (no funnel to rerun) |
| Object permanence / belief (cognitive claim) | Proposal motivation | NOT ESTABLISHED; correctly avoided in manuscript | Unchanged; wording guardrails in Part XXVI |

# Part VI — Which Remaining Gaps Matter Most Before Submission

Ranked by (paper value x closability by Thursday), from the matrix above:

- GAP 1 — Partial observability (the evidence axis). The paper currently measures two points of a function it motivates as its core subject: what internal decodability does as observation quality varies. Everything between R-squared 0.958 and -13.83 is unmeasured. A calibrated 5-point curve with pixel and memory reference curves is the single largest upgrade to Results, Discussion, and figures, and is valuable under every outcome shape. Closable: yes — material swap on qualified apparatus.

- GAP 2 — Temporal representations. The manuscript's own Discussion names this untested; Experiment II's consolidation lists it as the principal unresolved representational alternative ('the result does not exclude them'). Closable at near-zero marginal cost from the same forwards (previous-pair slice). A negative here strictly strengthens the headline negative; a positive is a major interpretable finding.

- GAP 3 — Sensory-limited vs memory/context-limited failure mechanism. The proposal's rung-3 mechanism ('forgetting is architectural; collapse coincides with the context edge') has no direct evidence. The tau 16-19 bin (all in-context sheep evidence gone under opaque occlusion; still present under glass) x visibility interaction is the cheapest available discriminator and yields the paper's best mechanistic figure.

- GAP 4 — Missing floors and motion baselines. The proposal's U1 criterion itself references last-seen; A-prime's ledger records last-seen and constant velocity NOT TESTED; no raw-pixel floor was ever fit. Without them, even the existing negative is open to 'compared to what?'. All are CPU-only and retro-fit the anchors.

- GAP 5 — Linear-probe capacity caveat. One frozen small MLP with a capacity-matched null converts 'no linear candidate' into 'no linear or small-nonlinear candidate' (or surfaces a nonlinearity result). Stretch-only because analysis-day time is the binding constraint.

- Explicitly NOT among the top gaps: U2/U3/U4. They are conceptually central to the proposal but are either unidentifiable under the deadline-feasible apparatus (U2/U3; Part XVI) or infrastructurally out of reach (U4; Part XVIII). The manuscript already frames them honestly as the untested upper rungs; the correct pre-submission move is to keep that framing and strengthen the rung the paper actually stands on.

# Part VII — Candidate Final Experiments

Ten candidate programs were generated and scored (the brief's A-H plus two additions, I and J). Runtime estimates use the empirical anchors: capture about 4.4 min/unit (50 A-prime Stage-2 captures in about 3.7 h), forwards about 0.69 s each (Experiment II R2 benchmark, NVIDIA L4), tensors 1,376,256 bytes each. P(done) = probability the complete component (implement, validate, capture, extract, analyze, lock) finishes by end of the named day, judged against the actual history of this program (multi-day recovery cycles were common; material-swap changes are the smallest apparatus edit ever attempted in the tree).

### A. Graded partial observability only (5 visibility levels, paired)

SCIENTIFIC_QUESTION=How does hidden-position linear decodability change as measured visual evidence degrades from full visibility to full occlusion?

EVIDENCE_GAP_FILLED=GAP 1 (partial observability) + GAP 4 (floors/baselines, at CPU cost)

OVERLEAF_CLAIM_SUPPORTED=Contribution 1 failure-mechanism branch; ladder rung-3 evidence-dependence; benchmark contribution 3 extension

NEW_CAPTURE=YES — 125 production (25 identities x 5 conditions) + 5 occluder-only references + 10 pilot

NEW_INFERENCE=YES — 2,375 production forwards (+190 pilot)

IMPLEMENTATION_NOVELTY=LOW: occluder material parameter in scene builder; per-condition capture metadata; contamination gate repurposed for glass; P0 calibration script

INDEPENDENT_N=25 trajectory identities (125 captures are NOT independent units)

TOTAL_CAPTURES=140 (125 production + 15 auxiliary)

APPROX_MODEL_FORWARDS=2,565 (1.43x Experiment II incl. pilot; production alone 1.32x)

ESTIMATED_HEAVY_RUNTIME=Capture 6-13 h (overnight, resumable) + extraction 1.5-4 h + CPU 2-4 h

POSITIVE_RESULT_VALUE=9/10 — decodability-vs-evidence curve with named shape (graded / threshold / discontinuity)

NEGATIVE_RESULT_VALUE=8/10 — pixel-mirror or early-collapse outcomes are equally quotable

FIGURE_VALUE=10/10 — headline three-curve figure

DISCUSSION_VALUE=9/10

PAPER_VALUE=9/10

IMPLEMENTATION_RISK=LOW-MEDIUM (glass rendering under llvmpipe must be verified in P0; fallback exists)

PROBABILITY_FINISHED_BY_WEDNESDAY=0.65

PROBABILITY_FINISHED_BY_THURSDAY=0.85

### B. Graded observability + context-age analysis

SCIENTIFIC_QUESTION=A, plus: is the failure sensory-limited or context/memory-limited (visibility x time-since-clean-observation interaction, 16-frame edge)?

EVIDENCE_GAP_FILLED=GAP 1 + GAP 3

OVERLEAF_CLAIM_SUPPORTED=Ladder rung-3 mechanism ('collapse coincides with the context edge'); proposal mechanistic analysis c

NEW_CAPTURE=Same as A (analysis-only addition)

NEW_INFERENCE=Same as A

IMPLEMENTATION_NOVELTY=LOW (per-tau-bin evaluation of already-fitted probes)

INDEPENDENT_N=25

TOTAL_CAPTURES=140

APPROX_MODEL_FORWARDS=2,565

ESTIMATED_HEAVY_RUNTIME=A + about 0.5 h CPU

POSITIVE_RESULT_VALUE=9/10

NEGATIVE_RESULT_VALUE=8/10

FIGURE_VALUE=9/10 (second mechanistic figure)

DISCUSSION_VALUE=9/10

PAPER_VALUE=9/10

IMPLEMENTATION_RISK=LOW-MEDIUM (inherits A)

PROBABILITY_FINISHED_BY_WEDNESDAY=0.65

PROBABILITY_FINISHED_BY_THURSDAY=0.85

### C. Graded observability + minimal Bayesian observation-uncertainty module (external localizer observation model)

SCIENTIFIC_QUESTION=A, plus: does a decoded log-sigma track an oracle whose observation noise R_c is calibrated per glass condition from an external localizer's error?

EVIDENCE_GAP_FILLED=Would nominally address U2

OVERLEAF_CLAIM_SUPPORTED=U2 — but only under a contestable semantic substitution: the 'observation' becomes the external localizer output, not the pixels the model sees; with deterministic rendering the model-facing posterior stays near-degenerate, so the oracle grades the wrong observer

NEW_CAPTURE=Same 140 as A

NEW_INFERENCE=Same 2,565 forwards

IMPLEMENTATION_NOVELTY=HIGH: frozen localizer + error calibration per condition + Kalman with condition R + log-sigma targets + calibration battery + partial-correlation machinery

INDEPENDENT_N=25

TOTAL_CAPTURES=140

APPROX_MODEL_FORWARDS=2,565

ESTIMATED_HEAVY_RUNTIME=A + 1-2 days implementation + 0.5 day analysis

POSITIVE_RESULT_VALUE=7/10 but low prior given U1 failure

NEGATIVE_RESULT_VALUE=3/10 ('sigma not decodable either' adds little; reviewers can reject the oracle semantics)

FIGURE_VALUE=5/10

DISCUSSION_VALUE=4/10

PAPER_VALUE=4/10

IMPLEMENTATION_RISK=HIGH

PROBABILITY_FINISHED_BY_WEDNESDAY=0.30

PROBABILITY_FINISHED_BY_THURSDAY=0.55

### D. Graded observability + two process-noise levels (q = 0.02 and 0.2)

SCIENTIFIC_QUESTION=A, plus U2 identified properly: oracle sigma differs at matched tau across q levels, breaking the clock confound

EVIDENCE_GAP_FILLED=GAP 1 + a valid U2 identification

OVERLEAF_CLAIM_SUPPORTED=U2 exactly as the proposal designed it (the speed x noise grid's minimal version)

NEW_CAPTURE=250 production captures (25 x 5 x 2q) + auxiliaries; new q trajectories need fresh window derivation and target qualification

NEW_INFERENCE=4,750 forwards (2.64x Experiment II)

IMPLEMENTATION_NOVELTY=MEDIUM-HIGH: q parameterization, new schedules/windows, Kalman oracle, sigma targets

INDEPENDENT_N=25 (paired across 10 cells)

TOTAL_CAPTURES=about 270

APPROX_MODEL_FORWARDS=about 4,940

ESTIMATED_HEAVY_RUNTIME=Capture 18-26 h + extraction 3-7 h + CPU 4-6 h + 1.5-2 days implementation

POSITIVE_RESULT_VALUE=8/10

NEGATIVE_RESULT_VALUE=4/10 (conditional on U1-negative, near-certain and thin)

FIGURE_VALUE=7/10

DISCUSSION_VALUE=6/10

PAPER_VALUE=6/10

IMPLEMENTATION_RISK=HIGH (doubles the campaign on the critical path)

PROBABILITY_FINISHED_BY_WEDNESDAY=0.15

PROBABILITY_FINISHED_BY_THURSDAY=0.40

### E. Minimal U2/U3 without glass (2 q levels x {NO_WALL, OPAQUE})

SCIENTIFIC_QUESTION=Is oracle posterior spread decodable beyond elapsed time during full occlusion (2 q levels), and does it grow/contract correctly?

EVIDENCE_GAP_FILLED=U2/U3 only

OVERLEAF_CLAIM_SUPPORTED=U2/U3 rungs directly

NEW_CAPTURE=100 captures (25 x 2 cond x 2 q)

NEW_INFERENCE=1,900 forwards

IMPLEMENTATION_NOVELTY=MEDIUM-HIGH (q machinery + oracle + sigma targets + calibration battery)

INDEPENDENT_N=25

TOTAL_CAPTURES=about 112

APPROX_MODEL_FORWARDS=about 2,090

ESTIMATED_HEAVY_RUNTIME=Capture 8-12 h + implementation 1.5-2 days + analysis 1 day

POSITIVE_RESULT_VALUE=8/10 (would be a striking dissociation: sigma readable while mu is not)

NEGATIVE_RESULT_VALUE=3/10 (expected; adds one thin sentence)

FIGURE_VALUE=6/10

DISCUSSION_VALUE=5/10

PAPER_VALUE=5/10

IMPLEMENTATION_RISK=HIGH

PROBABILITY_FINISHED_BY_WEDNESDAY=0.30

PROBABILITY_FINISHED_BY_THURSDAY=0.55

### F. Graded observability + compact temporal readout comparison

SCIENTIFIC_QUESTION=A, plus: do temporal representations (current-minus-previous, two-frame concatenation) recover information the instantaneous readout misses?

EVIDENCE_GAP_FILLED=GAP 1 + GAP 2 (Experiment II's explicit unresolved limitation)

OVERLEAF_CLAIM_SUPPORTED=Manuscript Discussion limitation closed; strengthens or overturns the headline negative

NEW_CAPTURE=Same as A

NEW_INFERENCE=Same forwards; previous-pair (ordinal 14) token slice captured in the same hooks — tensors x2

IMPLEMENTATION_NOVELTY=LOW (hook captures a second slice; feature arithmetic on CPU)

INDEPENDENT_N=25

TOTAL_CAPTURES=140

APPROX_MODEL_FORWARDS=2,565

ESTIMATED_HEAVY_RUNTIME=A + about 10 GB storage + 1-1.5 h CPU

POSITIVE_RESULT_VALUE=9/10 (temporal rescue would be a major interpretable finding)

NEGATIVE_RESULT_VALUE=8/10 (strictly strengthens the bounded negative and deletes a limitation)

FIGURE_VALUE=7/10

DISCUSSION_VALUE=8/10

PAPER_VALUE=8/10

IMPLEMENTATION_RISK=LOW

PROBABILITY_FINISHED_BY_WEDNESDAY=0.65

PROBABILITY_FINISHED_BY_THURSDAY=0.85

### G. Small nonlinear measurement diagnostic (frozen MLP), standalone on the archived Experiment II corpus

SCIENTIFIC_QUESTION=Does a small frozen nonlinear readout recover hidden-position information ridge missed?

EVIDENCE_GAP_FILLED=GAP 5

OVERLEAF_CLAIM_SUPPORTED=Proposal's MLP-delta diagnostic; manuscript limitation

NEW_CAPTURE=NONE

NEW_INFERENCE=NONE (archived 19,756 tensors)

IMPLEMENTATION_NOVELTY=LOW-MEDIUM (frozen recipe; capacity-matched null)

INDEPENDENT_N=25

TOTAL_CAPTURES=0

APPROX_MODEL_FORWARDS=0

ESTIMATED_HEAVY_RUNTIME=0.5-1 day CPU total

POSITIVE_RESULT_VALUE=8/10 (nonlinear code found)

NEGATIVE_RESULT_VALUE=6/10 (one strong limitation deleted)

FIGURE_VALUE=4/10

DISCUSSION_VALUE=6/10

PAPER_VALUE=6/10

IMPLEMENTATION_RISK=LOW

PROBABILITY_FINISHED_BY_WEDNESDAY=0.90

PROBABILITY_FINISHED_BY_THURSDAY=0.97

### H. Player-turn-away / out-of-view comparison

SCIENTIFIC_QUESTION=Does visual absence via camera aversion behave like wall occlusion?

EVIDENCE_GAP_FILLED=Marginal — WALL_VISIBLE already refuted the generic wall-domain account; full occlusion already decisively negative

OVERLEAF_CLAIM_SUPPORTED=None directly

NEW_CAPTURE=25-50 captures + camera-motion scripting

NEW_INFERENCE=475-950 forwards

IMPLEMENTATION_NOVELTY=HIGH: camera control changes the entire pixel distribution and the homography/geometry assumptions; would need fresh Stage-1-style qualification of visibility truth under a moving camera

INDEPENDENT_N=25

TOTAL_CAPTURES=25-50

APPROX_MODEL_FORWARDS=up to 950

ESTIMATED_HEAVY_RUNTIME=1.5-2 days implementation/qualification + capture

POSITIVE_RESULT_VALUE=4/10

NEGATIVE_RESULT_VALUE=3/10

FIGURE_VALUE=3/10

DISCUSSION_VALUE=3/10

PAPER_VALUE=3/10 (confounded either way: aversion changes everything about the input)

IMPLEMENTATION_RISK=HIGH

PROBABILITY_FINISHED_BY_WEDNESDAY=0.25

PROBABILITY_FINISHED_BY_THURSDAY=0.50

### I. Zero-capture archival completion program (baselines + tau curves + MLP on existing corpus)

SCIENTIFIC_QUESTION=What do the missing floors (last-seen, constant velocity, raw pixels), tau-binned curves, and a frozen MLP say about the existing three-population result?

EVIDENCE_GAP_FILLED=GAP 3 (partially, opaque-only), GAP 4, GAP 5

OVERLEAF_CLAIM_SUPPORTED=Strengthens existing Results/Discussion; no new conditions

NEW_CAPTURE=NONE

NEW_INFERENCE=NONE (pixel baseline uses archived frames; probes use archived tensors)

IMPLEMENTATION_NOVELTY=LOW

INDEPENDENT_N=25

TOTAL_CAPTURES=0

APPROX_MODEL_FORWARDS=0

ESTIMATED_HEAVY_RUNTIME=1 day CPU total

POSITIVE_RESULT_VALUE=6/10

NEGATIVE_RESULT_VALUE=6/10

FIGURE_VALUE=5/10

DISCUSSION_VALUE=6/10

PAPER_VALUE=6/10 (no new experimental axis; the paper stays a two-point design)

IMPLEMENTATION_RISK=VERY LOW

PROBABILITY_FINISHED_BY_WEDNESDAY=0.95

PROBABILITY_FINISHED_BY_THURSDAY=0.99

NOTE=Retained as the guaranteed-finish disaster fallback and as CPU components folded into the selected program

### J. Graded observability via geometric partial occlusion (slit/height wall variants)

SCIENTIFIC_QUESTION=Same as A, with evidence graded by exposed silhouette fraction instead of translucency

EVIDENCE_GAP_FILLED=GAP 1

OVERLEAF_CLAIM_SUPPORTED=Same as A

NEW_CAPTURE=125 production

NEW_INFERENCE=2,375 forwards

IMPLEMENTATION_NOVELTY=LOW (wall geometry variants: reduced height / periodic 1-block slits); rendering risk near zero (opaque blocks only)

INDEPENDENT_N=25

TOTAL_CAPTURES=140

APPROX_MODEL_FORWARDS=2,565

ESTIMATED_HEAVY_RUNTIME=Same as A

POSITIVE_RESULT_VALUE=8/10

NEGATIVE_RESULT_VALUE=7/10

FIGURE_VALUE=8/10

DISCUSSION_VALUE=7/10

PAPER_VALUE=7/10 (part-based visibility is a lumpier evidence variable: which body part shows depends on position/animation, so the evidence axis is noisier and geometry-coupled; the extent-classifier semantics also change — slits make 'fully occluded' rows rarer)

IMPLEMENTATION_RISK=LOW

PROBABILITY_FINISHED_BY_WEDNESDAY=0.65

PROBABILITY_FINISHED_BY_THURSDAY=0.85

NOTE=Frozen as the P0 fallback if translucency fails under llvmpipe

# Part VIII — Paper-Value-Aware Candidate Ranking

Scores 1-10 per the brief's thirteen criteria. Composite uses the brief's emphasis weights: scientific information 0.14, closes-paper-gap 0.14, results value 0.10, discussion value 0.08, figure value 0.06, positive-result value 0.05, negative-result value 0.08, statistical identifiability 0.10, compute efficiency 0.07, implementation speed 0.06, infrastructure reuse 0.05, false-positive resistance 0.03, completion-by-Thursday 0.14 (x10).

| Criterion | A | B | C | D | E | F | G | H | I | J |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Scientific information gain | 8 | 9 | 6 | 7 | 5 | 9 | 5 | 3 | 5 | 7 |
| Closes important paper gap | 9 | 9 | 5 | 6 | 5 | 10 | 6 | 2 | 6 | 8 |
| Results-section value | 9 | 9 | 5 | 6 | 4 | 9 | 5 | 3 | 6 | 8 |
| Discussion value | 9 | 9 | 4 | 6 | 5 | 9 | 6 | 3 | 6 | 7 |
| Figure value | 10 | 10 | 5 | 7 | 6 | 9 | 4 | 3 | 5 | 8 |
| Positive-result value | 9 | 9 | 7 | 8 | 8 | 9 | 8 | 4 | 6 | 8 |
| Negative-result value | 8 | 8 | 3 | 4 | 3 | 8 | 6 | 3 | 6 | 7 |
| Statistical identifiability | 9 | 9 | 4 | 8 | 7 | 9 | 8 | 4 | 8 | 8 |
| Compute efficiency | 7 | 8 | 6 | 3 | 5 | 8 | 10 | 6 | 10 | 7 |
| Implementation speed | 7 | 7 | 3 | 2 | 3 | 7 | 9 | 3 | 10 | 8 |
| Reuse of existing infrastructure | 9 | 9 | 6 | 6 | 6 | 9 | 10 | 4 | 10 | 9 |
| False-positive resistance | 8 | 8 | 5 | 7 | 7 | 8 | 7 | 5 | 8 | 8 |
| Probability of completion by Thursday | 8.5 | 8.5 | 5.5 | 4 | 5.5 | 8.5 | 9.7 | 5 | 9.9 | 8.5 |
| WEIGHTED COMPOSITE | 8.5 | 8.7 | 4.9 | 5.5 | 5.1 | 8.9 | 6.9 | 3.4 | 7.1 | 7.8 |

The top three cells (F 8.9, B 8.7, A 8.5) are the SAME captures with additive analyses; their union is one coherent program sharing trajectories, apparatus, extraction, activations, controls, and statistics — exactly the brief's preferred structure. C, D, and E fail on identifiability-versus-cost or completion probability. G and I are folded in as stretch/baseline components rather than standalone programs. H is cut. J is the frozen fallback for A's only material risk.

# Part IX — Selected Final Experimental Program

FINAL_EXPERIMENT_NAME=MineOcclude Experiment III — Graded Partial Observability (namespace r73-grado-v1)

PRIMARY_EXPERIMENT=U1 observability response curve: hidden-position decodability vs measured visual evidence across 5 paired occluder conditions (L0 no-wall, L1/L2/L3 calibrated stained glass, L4 opaque), 25 identities, frozen readout L19 | COARSE_2X6_CONCAT | CURRENT ridge, with pixel and memory baseline curves

SECONDARY_ANALYSIS_1=Temporal representations: CURRENT vs CURRENT_MINUS_PREVIOUS vs TWO_FRAME_CONCAT at the frozen layer/readout, all 5 conditions, same forwards

SECONDARY_ANALYSIS_2=Context-age x visibility: per-tau-bin (1-5, 6-10, 11-15, 16-19) decodability of the fitted primary probes; predeclared beyond-context-boundary interaction

STRETCH_ONLY=Frozen small-MLP nonlinearity diagnostic (PCA-128, capacity-matched null); reveal-recovery rows (first 5 post-reveal stable-visible rows); promotion of the depth panel {4, 10, 19} from descriptive to a supplementary figure

CUT_ENTIRELY=U2/U3 Bayesian calibration and any sigma decoding; process-noise (q) variation; U4 causal steering; player-turn-away; Regime B; layer sweeps beyond {4, 10, 19}; other model sizes; BEST-K or any representation search; occlusion-duration grid; new layouts/speeds

Scientific identity in one sentence: measure the shape of the hidden-position decodability function over observation quality, with matched anchors replicating both prior experiments, and use temporal and context-age reads of the same data to say why it has that shape.

### Per-component manuscript payoff (brief section 4 fields)

PRIMARY: PAPER_RESULTS_VALUE=New Results subsection 'Graded observability response of hidden-position decoding' with headline figure and 5-condition table

PRIMARY: PAPER_DISCUSSION_VALUE=Sensory-tracking vs internal-support mechanism; fragility vs robustness of partial evidence; formal comparison to memory heuristics

PRIMARY: PAPER_FIGURE_VALUE=F2 three-curve observability figure (main); F1 condition schematic

PRIMARY: PAPER_TABLE_VALUE=T1 per-condition metrics; T2 predeclared contrasts; T3 baselines

PRIMARY: POSITIVE_RESULT_SENTENCE=Hidden-position decodability declines lawfully with measured visual evidence and [exceeds / matches] the raw-pixel floor, [collapsing only at / before] complete occlusion.

PRIMARY: NEGATIVE_RESULT_SENTENCE=Even mild, calibrated evidence degradation abolishes qualified decoding, while a raw-pixel probe degrades more slowly — the internal readout is more fragile than the sensory evidence itself.

SECONDARY 1: PAPER_RESULTS_VALUE=Closes the manuscript's stated temporal limitation with a three-variant comparison table

SECONDARY 1: PAPER_DISCUSSION_VALUE=Instantaneous vs temporally distributed state; strengthens or overturns the persistent-state negative

SECONDARY 1: PAPER_FIGURE_VALUE=F4 grouped-bar comparison

SECONDARY 1: PAPER_TABLE_VALUE=T4 temporal cells

SECONDARY 1: POSITIVE_RESULT_SENTENCE=Temporal-difference features rescue occluded decoding, showing the missing information was temporally distributed rather than absent.

SECONDARY 1: NEGATIVE_RESULT_SENTENCE=Temporal-difference and two-frame readouts fail identically, extending the negative from instantaneous to short-horizon temporal linear readouts.

SECONDARY 2: PAPER_RESULTS_VALUE=Tau-resolved decodability with a predeclared beyond-context-boundary contrast

SECONDARY 2: PAPER_DISCUSSION_VALUE=Architectural-forgetting mechanism: sensory-limited vs context/memory-limited failure, directly addressing the proposal's rung-3 mechanism and the context-window literature it cites

SECONDARY 2: PAPER_FIGURE_VALUE=F3 tau-curves per condition with context-edge marker

SECONDARY 2: PAPER_TABLE_VALUE=T5 bin metrics

SECONDARY 2: POSITIVE_RESULT_SENTENCE=Under full occlusion decodability collapses precisely when the last informative frame leaves the 16-frame context, while glass conditions with in-context evidence do not collapse — forgetting is architectural.

SECONDARY 2: NEGATIVE_RESULT_SENTENCE=Decodability is poor at every occlusion age, including ages where clean evidence is still inside the context window — the failure is representational, not merely a context-limit effect.

STRETCH MLP: PAPER_RESULTS_VALUE=One paragraph + supplementary figure deleting or confirming the linear-probe-capacity caveat

STRETCH MLP: POSITIVE_RESULT_SENTENCE=A small nonlinear readout recovers occluded position that linear probes miss, locating the failure in readout linearity rather than absence of information.

STRETCH MLP: NEGATIVE_RESULT_SENTENCE=A capacity-matched nonlinear readout fails identically, strengthening the conclusion that the tested activations do not linearly or mildly nonlinearly expose hidden position.

# Part X — Graded Partial-Observability Design

Manipulation: the occluder MATERIAL of the as-built wall (x in [-3, 4], z in [2, 3], y in [4, 7], 3 blocks tall) is the only variable. Path, seeds, camera, layout, speed, noise, timing, target windows, FIR labels, folds, and row definitions are all held fixed at their Regime A-prime values. The independent variable reported in all analyses is MEASURED visual evidence (Part XII), not the Minecraft material name.

- Row definition (critical): target rows are the SAME 19 geometric-occlusion rows per identity already frozen in the A-prime archive (windows spanning frames 36-80, e.g. t01: 48-66). Geometric occlusion is a function of the realized path and the wall FOOTPRINT only — material-independent — so every condition scores the identical frames with identical FIR-aligned labels. This gives exact 5-way within-identity pairing and removes any dependence of row selection on rendering.

- Under glass, those rows are 'geometrically behind the occluder but partially visible through it'; under opaque they are fully hidden (verified extent-classification in A-prime); under no-wall they are visible (the A-prime NO_WALL construction). The magenta-detector contamination gate is a gate ONLY for L4-opaque; for L1-L3 the detector output on target rows becomes a per-row visibility measurement (secondary metric), and for L0 it is a positive detection check.

- Hypothesis space the curve discriminates (brief section 12): A gradual degradation — monotone decline tracking evidence; B threshold collapse — flat then cliff within the partial range; C complete-occlusion discontinuity — near-anchor performance at all partial levels, collapse only at L4; D wall-domain effect — already refuted by WALL_VISIBLE (kept as interpretation guard); E representational compensation — depth panel: later layers degrade more slowly than early layers as evidence weakens; F simple sensory tracking — MineWorld curve statistically indistinguishable from the raw-pixel curve; G robust latent state — MineWorld curve above the pixel curve at low visibility.

- Alignment with prior evidence: the anchors are exact replications (L0 = NO_WALL, L4 = opaque WALL_HIDDEN with the same rows), so anchor results are strongly predicted (about 0.958 R-squared and about -13.8 R-squared at L19) and serve as the C1/C2 gates; the experiment's information is carried by L1-L3 and by the secondaries.

# Part XI — Glass / Material Calibration

Version-correct candidate set (Minecraft 1.16.5: 16 stained-glass colors plus clear glass; TINTED GLASS DOES NOT EXIST until 1.17 and must not appear in any plan; panes rejected — thinner 2-pixel geometry changes the occluder footprint and edge behavior). Glass BLOCKS replace stone in the same cells. Rendering caution: adjacent same-type glass blocks cull shared faces, so a same-material double wall may render close to a single layer; double-layer candidates therefore use a 1-block air gap (z = 2 and z = 4 walls). All expected visibilities below are PRIORS ONLY — P0 measurement is authoritative and the brief's prohibition on assuming monotonic color ladders is honored by construction.

| Candidate material | Expected relative visibility (prior) | Why appropriate for a MAGENTA sheep | Calibration required |
| --- | --- | --- | --- |
| Clear glass | 0.85-0.95 | Upper reference; near-lossless (streak texture only). Likely too visible to be a level; anchors the metric. | P0 measured |
| White stained glass | 0.60-0.80 | Brightens/washes; preserves magenta hue; mild contrast loss — Level-1 zone. | P0 measured |
| Light gray stained glass | 0.50-0.70 | Mild desaturation; hue preserved — Level-1/2 zone. | P0 measured |
| Gray stained glass | 0.35-0.55 | Moderate desaturation and darkening — Level-2 zone. | P0 measured |
| Blue stained glass | 0.30-0.50 | Shifts scene toward blue-violet; magenta-vs-background hue distance shrinks — Level-2 zone, chromatic mechanism. | P0 measured |
| Brown stained glass | 0.30-0.50 | Darkens with hue offset; alternate Level-2. | P0 measured |
| Purple stained glass | 0.20-0.40 | Hue-adjacent to magenta wool: chroma masking (hue contrast collapses while luminance partially survives) — Level-3 zone. | P0 measured |
| Magenta stained glass | 0.15-0.35 | Same-hue masking: sheep and background both magenta-tinted; strongest chromatic camouflage — Level-3 zone. | P0 measured |
| Pink stained glass | 0.25-0.45 | Near-hue masking, lighter — alternate Level-3. | P0 measured |
| Black stained glass | 0.10-0.25 | Strong luminance attenuation; magenta signal darkened toward background — strongest single-layer attenuator, Level-3 zone. | P0 measured |
| Black x2 (air gap) | 0.02-0.10 | Compounded attenuation; near-opaque probe of the bottom of the partial range. | P0 measured (face-culling check mandatory) |
| Gray x2 (air gap) | 0.10-0.25 | Alternate strong attenuator with neutral hue. | P0 measured |

### Outcome-blind calibration pilot (brief sections 10 and 32 fields)

PILOT_N=0 trajectories. Static protocol: 12 occluder variants x 9 scripted sheep placements (x in {-2.0, -1.5, -1.0, -0.5, 0.0, +0.5, +1.0, +1.5, +2.0} on the lane behind the wall) x {sheep present, sheep absent}, one short capture per variant with the sheep teleport-stepped through the 9 placements plus an absent segment (about 60-90 s per variant; about 25-30 min total capture)

CANDIDATE_MATERIALS=The 12 variants tabled above

CALIBRATION_METRIC=Primary: RelV — sheep-pixel residual energy (Part XII). Secondary: frozen magenta-detector visible-fraction and detection rate

SELECTION_RULE=Choose the 3 materials whose median RelV across the 9 placements is nearest to targets {0.70, 0.40, 0.15}, subject to (i) pairwise median separation >= 0.15, (ii) zero placement-wise monotonicity violations across the chosen triple (each darker level's RelV <= lighter level's at every placement), (iii) detector secondary metric preserving the same order. Ties broken toward neutral-hue materials (mechanism homogeneity), with the chromatic-masking alternates recorded

WHAT_IS_FORBIDDEN_TO_INSPECT=Any MineWorld activation, probe fit, decode metric, or model output under ANY candidate material, before or during selection. P0 runs no MineWorld inference at all

WHAT_BECOMES_FROZEN=The 3 selected materials, their measured RelV values (medians and per-placement curves), the RelV metric implementation hash, and the level ordering — frozen in the authority before P1 and never revised after any scientific outcome is visible

Fallback (frozen now): if llvmpipe/graphics settings render stained glass without usable translucency, or no monotone triple satisfying the rule exists, switch the manipulation to GEOMETRIC partial occlusion (candidate J): three opaque wall variants with periodic 1-block vertical slits at densities calibrated by the same RelV metric and rule (expected zones: 1-in-4 columns open, 1-in-8, 1-in-16). All downstream design is unchanged because the independent variable is measured RelV.

# Part XII — Visibility Metric

PRIMARY_VISIBILITY_METRIC=RelV (relative sheep-pixel residual energy). For a frame with the sheep at known position p under condition c: SPRE(c, p) = sum over pixels in W(p) of deltaE-Lab(I_c,sheep, I_c,absent), where I_c,absent is the pixel-matched sheep-absent frame of the same static scene and W(p) is the geometric projection window of the renderer-derived sheep extent (half-extent 0.8727621337 blocks) dilated by 4 pixels, computed on canonical 640x360 frames. RelV(c, p) = SPRE(c, p) / SPRE(L0, p). Condition score = median over the 9 calibration placements (P0) and, in production, the mean over target-row frames against the matched occluder-only reference capture

SECONDARY_DIAGNOSTIC=Frozen magenta-detector outputs on the same frames: detected visible fraction, blob area, and detection rate — the apparatus's own historically qualified sensor, fully MineWorld-independent

BINNING_LEVEL_SELECTION_RULE=As frozen in Part XI. In production analyses the x-axis is the measured per-condition RelV (L0 := 1, L4 := 0 by definition and verified < 0.02 empirically); the experiment plots decoding performance against measured evidence strength, so even if realized RelV drifts from the P0 targets the analysis remains valid (gate C3 requires only order preservation)

Properties: MineWorld-independent (pure image arithmetic plus known geometry); outcome-blind (frozen before inference); paired (background subtraction cancels everything except sheep-attributable light, including the glass tint itself); defined at both anchors; and computable per production row, enabling a per-row evidence covariate and a per-condition realized-evidence estimate with spread.

# Part XIII — Exact Condition Matrix

| Level | Occluder | Target RelV | Sheep state on target rows | Role | Captures | Rows |
| --- | --- | --- | --- | --- | --- | --- |
| L0 | None (NO_WALL replica) | 1.00 (definition) | Fully visible | Positive-control anchor; gate C1 | 25 | 475 |
| L1 | P0-selected light glass (expected white or light gray) | about 0.70 | Mildly degraded through glass | Upper partial level | 25 | 475 |
| L2 | P0-selected medium glass (expected gray or blue) | about 0.40 | Moderately degraded | Middle partial level | 25 | 475 |
| L3 | P0-selected heavy glass (expected black or black x2 air gap) | about 0.15 | Severely degraded, still detectable | Lower partial level | 25 | 475 |
| L4 | Opaque stone (as-built A-prime wall) | 0.00 (verified < 0.02) | Fully occluded (extent-verified) | Negative anchor; gate C2 | 25 | 475 |
| — | Occluder-only references (no sheep), one per condition | — | — | Background frames for RelV; pixel-floor sanity | 5 | 0 |
| — | P1 pilot (2 fresh seeds x 5 conditions) | — | — | End-to-end qualification | 10 | 190 (pilot-only) |

Why exactly 5 levels (brief section 11): 3 levels cannot distinguish threshold from gradual shapes (one interior point); 4 levels (2 interior) barely distinguish them and lose a point if calibration drifts; 5 levels (3 interior) support the monotone-trend test, one interior curvature check, and the L3-vs-L4 discontinuity contrast while keeping captures at 125 (about 6-13 h) and rows at 2,375 (1.32x Experiment II forwards); 6+ levels add 25 captures and 475 rows each (about +2 h capture, +9 min extraction) for resolution the N = 25 paired error bars cannot exploit — adjacent-level RelV separations would fall below the 0.15 calibration floor. Five is the defensible optimum; the design derives it rather than inheriting it.

# Part XIV — Trajectory / Sample-Size Design

Independent N is the number of trajectory IDENTITIES. The 125 captures and 2,375 rows are repeated measures within 25 identities and are never counted as independent. N is derived from the program's own measured variability, not from the proposal's aspirational 250-400:

- Observed precision at N = 25 (identity bootstrap, Experiment II): visible macro R-squared CI [0.950, 0.966] — halfwidth 0.008; hidden Delta_A CI [0.3485, 0.4537] — implied SE about 0.027 blocks for a paired within-identity RMSE-difference statistic; hidden R-squared CI halfwidth about 1.65 (dominated by a few identities, still leaving the -13.8 point estimate more than 8 SE from zero).

- Design requirement: resolve adjacent-condition paired RMSE differences on the graded curve. Anchor separation is about 1.96 blocks (2.071 - 0.109). If the curve is even weakly graded, adjacent-level differences are >= 0.3 blocks. With paired-difference SE about 0.027-0.05 blocks (the anchor-derived range), N = 25 gives a minimal detectable effect (3 SE) of about 0.08-0.15 blocks — a 2-4x safety margin over the smallest scientifically interesting step.

- Downsizing check: N = 15 would still give MDE about 0.10-0.19 blocks, technically sufficient — but saves only about 3.5-4.5 h of unattended overnight capture while breaking exact fold-structure reuse (5 folds x 5 identities), weakening anchor replication, and reducing robustness to attrition. Upsizing to 40-50 requires new seed qualification (window derivation, target-SD floors, pair validation) on the critical path for precision no primary contrast needs.

- DECISION: N = 25, reusing identities t01-t25 verbatim — same seeds, paths, directions (13 LTR / 12 RTL), phases {0, 3, 6, 9, 12}, frozen windows (36-80 span), FIR labels, target SDs (0.4366-0.6966, median 0.5509, all far above the 0.1556 floor), and fold blocks (t01-05 fold 0, ..., t21-25 fold 4). Every downstream validation cost for trajectory qualification is thereby already paid.

- PAIRING (brief section 28): full 5-way within-identity pairing — one identity contributes 5 captures with bitwise-equal schedules and labels. Advantages realized: matched ground truth, nuisance-variance cancellation, clean per-identity condition curves, direct paired statistics. The correlated-observations obligation is honored by identity-level bootstrap that resamples WHOLE identities with all their conditions and rows, and by fold grouping at identity level (a trajectory's rows never span train/test in any condition or representation).

- Disclosure: identity reuse means anchor conditions are replications of A-prime/Experiment II on the same paths (a strength for continuity, disclosed as non-independence from prior selection of L19); glass-condition outcomes are entirely new measurements.

# Part XV — U1 Design (Primary)

Decision: U1 is retested as a visibility curve — the full-occlusion point is settled and is only replicated as an anchor. The target stays the true state, not the oracle mean, for three reasons: (i) under any partial visibility the ideal posterior mean essentially equals the true position (deterministic rendering), so the targets coincide where the curve carries information; (ii) it preserves exact comparability with A-prime and Experiment II; (iii) it requires zero new oracle machinery on the critical path. The memory baselines (last-seen, constant velocity) supply the ideal-observer-adjacent references at the opaque anchor.

TARGET=Current, direction-specific, causal-FIR-aligned sheep world-x (blocks) — identical definition, kernels, and windows as A-prime/Experiment II

READOUT=FROZEN: L19 | COARSE_2X6_CONCAT | CURRENT, ridge (alpha grid {0.1, 1, 10, 100, 1000}, training-only standardization, unpenalized intercept); probes fit independently per condition with identical machinery; depth panel {L4, L10, L19} descriptive

BASELINES=B0 training-mean (per fold); time-only [1, direction, tau, direction x tau]; last-seen (FIR-aligned position at last stable-visible frame); constant velocity (last-seen + v-hat x tau x 0.05 s, v-hat from least squares on the last 10 pre-occlusion aligned positions); raw-pixel ridge (current canonical frame downsampled to 48x28x3 = 4,032 features, same folds/alpha grid) — fit per condition

PRIMARY_METRIC=Macro (identity-equal) R-squared and macro RMSE per condition at the frozen readout

SUPPORTING_METRICS=MAE, bias, Delta_A vs B0, per-identity condition curves, per-row RelV covariate

GROUPED_SPLITS=5 outer folds = frozen identity blocks (t01-05, ..., t21-25); 4 inner rotations for alpha; all splitting at identity level within condition

BOOTSTRAP=Identity-level, B = 10,000, seed 2026090301, resampling whole identities with their complete condition x row blocks; percentile CIs on every reported statistic

NULL=Within-stratum (direction x phase, 10 strata) label permutation per condition at the frozen readout, B = 199, full refit per draw (Gram eigendecomposition reused per fold; no selection funnel exists to rerun); p = (1 + count(null >= observed)) / (B + 1) on macro R-squared

CONDITION_TREND_ANALYSIS=Per-identity least-squares slope of RMSE_i,c on measured RelV_c (5 points); primary statistic = mean slope with bootstrap CI; supporting: per-identity Spearman ordering and count of adjacent-pair monotonicity violations

# Part XVI — U2 Design — Decision: CUT (with identification analysis)

The brief's central conceptual question is answered head-on: graded glass does NOT validly instantiate graded observation noise. Two independent identification failures, either of which is fatal by the deadline:

- Deterministic rendering. A fixed translucent occluder applies a deterministic, invertible-enough transform to the sheep's pixels. An ideal observer of the frames recovers the position essentially exactly at every partial level; the physical-state posterior stays near-degenerate (sigma about 0) at L1-L3. Darker glass changes the DIFFICULTY of extraction, not the INFORMATION CONTENT in the Bayesian sense. Grading a decoded sigma-hat against an oracle whose sigma is constant-zero across L0-L3 measures nothing about calibration.

- Clock degeneracy at the opaque anchor. Under full occlusion the exact Kalman predictive spread is sigma-squared(tau) = sigma0-squared + q x tau x dt (one speed, one q, fixed boundary geometry): a deterministic monotone function of tau. Any sigma-hat probe fit against it is indistinguishable from a tau probe — precisely the clock confound the proposal names and says is 'handled by the speed x noise decoupling grid'. That grid does not exist and cannot be built, captured, and analyzed by Wednesday (candidate D: about 270 captures, 2.64x forwards, new oracle/target machinery, P(Thursday) about 0.40).

Brief section 14 options adjudicated: OPTION A (glass = clean partial-observability / sensory-degradation result, no Bayesian posterior claim) is selected. OPTION B (external-localizer observation model with per-condition calibrated R) is rejected because it substitutes the observer: the oracle would grade posterior width for an agent observing the localizer's noisy output, while MineWorld observes the raw pixels whose posterior is near-degenerate — a category mismatch reviewers can dismantle in one paragraph. OPTION C (separate small U2 module on shared trajectories) is rejected because a valid module still needs the second q level (candidate E, P(Thursday) about 0.55, low conditional yield). The manuscript keeps its honest scoping sentence; the ladder's U2 rung remains a stated protocol contribution with its identification requirements now sharpened by this analysis (a citable methodological point in Discussion).

ORACLE=N/A — CUT (formulation that would be required is specified in Part XXIII)

SIGMA_TARGET=N/A — CUT

HOW_SIGMA_IS_GENERATED=N/A — CUT

TIME_CONTROL=N/A — CUT

PRIMARY_STATISTIC=N/A — CUT

PARTIAL_CORRELATION=N/A — CUT

CALIBRATION=N/A — CUT

BASELINE=N/A — CUT

NULL=N/A — CUT

WHAT_POSITIVE_WOULD_HAVE_MEANT=sigma-hat tracks oracle spread beyond tau — unreachable identifiably before the deadline

WHAT_NEGATIVE_WOULD_HAVE_MEANT=indistinguishable from clock substitution at one q — scientifically empty

# Part XVII — U3 Design — Decision: CUT

U3 (uncertainty growth at the oracle rate, snapback on reveal, absence-as-evidence) presupposes a valid decoded sigma-hat, which Part XVI shows cannot be identified by the deadline. Without sigma-hat, the only U3-adjacent observable is point-estimate recovery after reveal — a U1-dynamics question, retained as STRETCH-ONLY (reveal-recovery rows: the first 5 stable-visible rows after occlusion end per capture; +625 rows, +3,750 tensors, +5.2 GB, about +8 min extraction — implemented only if Tuesday closes clean, because it requires new row-selection logic, the only new target machinery in the program). The compact visible-to-partial-to-hidden-to-reveal single-trajectory choreography contemplated in the brief is rejected: mid-trajectory occluder swaps add scene-mutation machinery and break the paired-material design for a demonstration figure; static per-condition trajectories with within-trajectory time are strictly safer and already carry the needed dynamics (tau structure).

# Part XVIII — U4 Decision: DEFER (do not run)

Classification: DEFER. Honest audit against the proposal's own U4 protocol: it requires generation-side infrastructure that has never existed in this tree — steered rollouts (h' = h + alpha x w-perp injections at a chosen layer during generation), about 3,600 rollout clips (50 events x 8 rollouts x 9 alpha doses), generation-side magenta detection with homography to world coordinates, SSIM coherence controls, and a baseline persistence-rate study. That is a multi-week build. Scientifically, U4's precondition is absent: with U1 decisively negative under full occlusion there is no decoded estimate whose causal use could be tested, and steering along a direction that decodes nothing is uninterpretable. Expected value near zero; opportunity cost the whole remaining window. The manuscript already states causal use remains untested; that sentence stands.

# Part XIX — Context-Age Analysis (Secondary 2)

Purpose: separate SENSORY-LIMITED failure (current evidence too weak) from CONTEXT/MEMORY-LIMITED failure (evidence no longer in the 16-frame window). Geometry of the design: for target row tau (the tau-th geometric-occlusion row), the teacher-forced context spans frames [tau-15, tau]. The last frame containing any sheep pixels under OPAQUE occlusion is the last partial-transition frame (position 0), which exits the context exactly when tau > 15. Under GLASS, every context frame carries (attenuated) sheep pixels, so no such exit occurs. This yields a sharp, predeclared interaction:

BINS=tau in {1-5, 6-10, 11-15, 16-19} (bin 4 = beyond-context-boundary under opaque occlusion; 100 rows per condition-bin)

EVALUATION=Per-bin macro RMSE/MAE of the ALREADY-FITTED primary probes' held-out predictions (no refitting; no new fits, no new multiplicity)

PRIMARY_INTERACTION_STATISTIC=D_boundary = [RMSE(bin4) - RMSE(bin3)] at L4-opaque minus the same difference pooled over L1-L3; identity bootstrap CI

INTERPRETATION=D_boundary substantially > 0: collapse specific to losing in-context evidence — memory/context-limited mechanism ('forgetting is architectural'). D_boundary about 0 with both flat-and-poor: representational failure at every age, not a context-limit artifact. Glass bins declining with tau despite continuous in-frame evidence: integration failure of degraded evidence

COST=About 0.5 h CPU; zero capture; zero extraction

CAVEATS_DISCLOSED=tau also indexes distance-behind-wall and elapsed time (inherent to the apparatus); bin 4 has 4 tau values per identity; the A-prime forensic tau pattern (early-advantage) is outcome-aware history and is NOT used to set these bins — bins are fixed by the context-window arithmetic alone

# Part XX — Temporal Representation Analysis (Secondary 1)

Closes Experiment II's explicit unresolved limitation from the SAME captures and the SAME forwards: the extraction hook stores, per selected layer, the 336-token slices of BOTH context pair 15 (CURRENT) and pair 14 (PREVIOUS). All temporal features are CPU arithmetic on stored slices (pooling is linear, so pooling-then-differencing is predeclared as the canonical order):

FAMILY_FROZEN=CURRENT (24,576-d coarse); CURRENT_MINUS_PREVIOUS (elementwise difference of coarse features, 24,576-d); TWO_FRAME_CONCAT (concatenation, 49,152-d). No other temporal variants, lags, or windows

CELLS=3 variants x 5 conditions at L19 (primary-secondary family, 15 cells); L4/L10 descriptive only

TEST=Per-condition paired ΔRMSE (variant minus CURRENT) with identity bootstrap CIs; Holm within the 10-comparison family; 'temporal rescue' is declared only if a variant meets the ORIGINAL Experiment II standards (macro R-squared > 0 with positive lower bound AND RMSE <= 0.50) in a hidden or partial condition — no softened threshold is invented

MARGINAL_EXTRACTION_COST=Zero additional forwards; +7,125 tensors (previous-pair slices)

MARGINAL_STORAGE_COST=+9.81 GB (7,125 x 1,376,256 bytes)

MARGINAL_ANALYSIS_COST=About 1-1.5 h CPU (10 additional ridge cells at L19 + descriptives)

PAPER_VALUE=High: deletes the manuscript's own most conspicuous stated limitation; both outcomes quotable (Part IX sentences)

# Part XXI — Nonlinear Probe Decision: STRETCH-ONLY (frozen recipe)

Classification: STRETCH (not primary, not secondary) — analysis-day time is the binding constraint and the primary program must lock first. The recipe is frozen NOW so that if run it is immune to search accusations, and so it can be executed post-lock on Thursday morning without design decisions:

INPUT=Train-fold PCA-128 of the L19 coarse 24,576-d features (PCA fit inside each outer-training split)

ARCHITECTURE=128 -> 64 -> 1, ReLU; single frozen architecture, no search

TRAINING=AdamW, lr 1e-3, weight decay 1e-3, batch 64, max 300 epochs, early stop on inner-rotation MSE (patience 30); 3 fixed seeds averaged

EVALUATION=Same 5 grouped outer folds; same identities; same metrics; Delta_nonlin = R-squared(MLP) - R-squared(ridge) with identity bootstrap CI — exactly the proposal's Delta diagnostic

NULL=Capacity-matched: identical pipeline on direction-x-phase-stratified shuffled labels, B = 49

CELLS=5 conditions x L19 x CURRENT only

RUNTIME=About 5-10 min per cell x (1 + 49 nulls) x 5 cells — run nulls at B = 49 on the 2 anchor cells only, B = 19 on partial cells if time-limited (predeclared degradation order)

DECISION_RULE=INCLUDE in paper only as measurement diagnostic; it can never rescue a primary claim; a positive Delta_nonlin with null-separated R-squared > 0 would be reported as a nonlinearity finding with explicit exploratory labeling

# Part XXII — Player-Turn-Away Decision: CUT

Cut on three grounds. (1) Confounding: camera aversion replaces the entire pixel stream, so any decoding change confounds evidence removal with global input-distribution shift — unlike the glass manipulation, which holds scene, camera, and geometry fixed and varies only occluder transmission. (2) Redundancy: the discriminations it could support are already covered — WALL_VISIBLE refuted the generic wall-domain account, and full occlusion is decisively negative; 'generic visual absence' adds no live hypothesis the paper needs. (3) Cost: scripted camera motion violates the frozen fixed-camera apparatus, invalidates the qualified visibility-truth geometry (extent classification assumes the fixed eye position), and would demand fresh Stage-1-style qualification. Incremental information near zero at HIGH implementation risk. Not preserved merely because it was previously discussed.

# Part XXIII — Bayesian Oracle (specified; not licensed; not run)

For completeness and for the paper's protocol contribution, the oracle that a valid U2/U3 would require is specified exactly, followed by why this experiment does not license it:

STATE_EQUATION=x(t+1) = x(t) + v dt + w(t), w ~ N(0, q dt); scripted drifting random walk; dt = 0.05 s; v = 2.0 (direction-signed); q = 0.05 blocks-squared/s (frozen A-prime values); reflecting lane bounds x in [-8, 8] handled by truncation

PROCESS_NOISE=q as above; known exactly (scripted, seeded) — no dynamics fitting needed in Regime A-style scenes

OBSERVATION_EQUATION=y(t) = x(t) + n(t) during visibility; NO OBSERVATION during full occlusion (pure prediction)

OBSERVATION_NOISE=n ~ N(0, R_c) — THE UNDEFINED OBJECT: deterministic rendering provides no principled R_c for any glass level; R_c would have to be manufactured (external localizer error, injected pixel noise, or stochastic capture channel), which changes the observer being graded

HOW_R_DEPENDS_ON_CONDITION=Not defensibly derivable from material identity; would require a stochastic observation channel added at capture time (future work: fog/particle effects, sensor noise injection, or actual stochastic rendering)

HOW_R_WOULD_BE_CALIBRATED=If ever run: per-condition localizer error variance on held-out calibration frames, frozen before inference — with the observer-mismatch caveat stated

FILTER=Exact Kalman: predict mu(t+1) = mu(t) + v dt, P(t+1) = P(t) + q dt; update with gain K = P / (P + R_c) when an observation exists

POSTERIOR_MEAN=mu(tau) = x_last-seen + v x tau x dt during occlusion (equals constant-velocity extrapolation — which is why constant velocity is kept as a baseline: it IS the oracle mean under full occlusion)

POSTERIOR_VARIANCE=P(tau) = P0 + q x tau x dt during occlusion — a deterministic function of tau at fixed q: the formal statement of the clock degeneracy

INDEPENDENCE=The oracle never touches MineWorld activations (satisfied trivially: it is not computed)

Verdict restated: glass does not support a defensible observation model; the design does not pretend it does. The constant-velocity baseline quietly imports the oracle's mean into the U1 analysis at zero cost, which is the only oracle content this deadline can honestly use.

# Part XXIV — Baselines / Controls

PRIMARY_BASELINES=B0 training-mean (fold-internal; the Delta_A reference, continuity with Experiment II); last-seen (memory floor; finally computed — A-prime logged it NOT TESTED); constant velocity (oracle-mean reference under occlusion; k = 10 pre-occlusion frames for v-hat); raw-pixel ridge (sensory floor per condition; 48x28x3 downsample of the canonical frame, same folds/alpha grid)

SECONDARY_BASELINES=Time-only regression [1, direction, tau, direction x tau] (clock reference, A-prime continuity); shuffled-label null (B = 199 stratified permutation — doubles as the null); detector-based explicit-feature regression [detector centroid x, detector area, tau] on glass conditions (diagnostic of what the apparatus's own sensor extracts; exploratory)

CUT_BASELINES=Random-weight MineWorld (a second full extraction campaign for a floor shuffled labels already covers); occluder-only probe (occluder-only captures serve the RelV metric, not a probe population); explicit-feature CEILING regression (redundant with constant velocity at one q); any cross-condition transfer probes (out of scope)

CONTROL_STRUCTURE=L0 is the in-cohort positive control (gate C1: macro R-squared >= 0.90 AND RMSE <= 0.1556); L4 is the in-cohort negative-anchor consistency control (gate C2: macro R-squared < 0 AND RMSE in [1.5, 2.7]); C3 calibration-order integrity (production RelV preserves P0 ordering, zero violations); WALL_VISIBLE is inherited from Experiment II and cited, not re-captured

# Part XXV — Statistical Plan (prospective)

### Primary claim P1: decodability depends on measured visual evidence

ESTIMAND=Mean per-identity slope of RMSE_i,c on RelV_c across the 5 conditions at the frozen readout

INDEPENDENT_UNIT=Trajectory identity (N = 25)

PRIMARY_METRIC=Slope (blocks per unit RelV); supporting per-condition macro R-squared/RMSE

GROUPING=Identity-grouped folds within condition; identity bootstrap across conditions

BOOTSTRAP=B = 10,000, seed 2026090301, whole-identity resampling

NULL=Within-identity condition-label permutation of the per-identity RMSE vectors (exact paired null for 'condition irrelevant'), B = 9,999 on the slope statistic (metric-level, no refits)

MULTIPLE_COMPARISON_RULE=Holm over the four primary statistics {P1, P2, P3, P4}

PASS_FAIL_THRESHOLD=Bootstrap CI on mean slope excludes 0 AND permutation p <= 0.05

### Primary claim P2: degradation before complete occlusion

ESTIMAND=Mean paired difference RMSE(pooled L1-L3) - RMSE(L0)

PRIMARY_METRIC=Blocks; with per-level paired differences supporting

NULL_AND_CI=Identity bootstrap CI; within-identity permutation p

PASS_FAIL_THRESHOLD=CI excludes 0 (either direction is reportable; direction determines hypothesis A/B/C routing)

### Primary claim P3: complete-occlusion discontinuity

ESTIMAND=Mean paired difference RMSE(L4) - RMSE(L3), compared against the largest adjacent-partial gap

PRIMARY_METRIC=Blocks; discontinuity ratio = [RMSE(L4) - RMSE(L3)] / max adjacent gap among {L0-L1, L1-L2, L2-L3}

PASS_FAIL_THRESHOLD=Discontinuity declared if paired CI excludes 0 and ratio >= 3 (prospective); otherwise reported as graded/threshold shape per the routing tree

### Primary claim P4: internal support beyond raw pixels

ESTIMAND=Condition-wise paired difference [RMSE_pixel(c) - RMSE_MineWorld(c)] averaged over L1-L3

PRIMARY_METRIC=Blocks (positive = MineWorld beats pixels)

NULL_AND_CI=Identity bootstrap CI (both probe families share folds and rows, so the difference is paired at identity level)

PASS_FAIL_THRESHOLD=CI excluding 0 routes hypothesis F (about 0 or negative) vs G (positive at low RelV)

### Shape-routing decision tree (prospective, descriptive labels)

- All partial levels within 0.15 blocks of L0 and L4 collapse: COMPLETE-OCCLUSION DISCONTINUITY (hypothesis C).

- Monotone decline with every adjacent gap CI-separated: GRADED DEGRADATION (A); subclassify sensory-mirror (F) vs latent-support (G) via P4.

- L1 near L0, L2-L3 near L4: THRESHOLD COLLAPSE (B) with threshold located between the straddling RelV values (reported as an interval, not a fitted point — no post-hoc threshold model).

- Non-monotone with >1 adjacent violation: report against measured per-row RelV (C3 diagnostics), attribute to calibration, and confine claims to anchors + pooled-partial contrast (P2).

### Families and error control

- Primary family: P1-P4, Holm at 0.05. Gates C1-C3 are validity gates, not hypothesis tests.

- Secondary family S1 (temporal): 10 paired comparisons, Holm; qualification-grade rescue requires original Experiment II standards.

- Secondary family S2 (context-age): single predeclared D_boundary statistic with bootstrap CI; bin descriptives carry CIs, no tests.

- Everything else (depth panel, per-tau curves, detector-feature regression, MLP) is labeled descriptive/exploratory with CIs and no significance claims.

- Per-condition permutation nulls (B = 199) accompany each condition's macro R-squared as anchor sanity, not as additional primary hypotheses.

# Part XXVI — Outcome Interpretation Matrix

| Outcome | Scientific meaning | Paper claim | Figure | Discussion | What NOT to claim |
| --- | --- | --- | --- | --- | --- |
| Smooth graded degradation (A) | Readable position tracks evidence strength continuously | Decodability is a lawful function of measured evidence | F2 monotone curve | Sensory-evidence tracking; no belief buffer | Any Bayesian posterior semantics |
| Threshold collapse (B) | Partial evidence usable only above a level | Fragility threshold within the partial range (interval-located) | F2 kinked curve | Weak-evidence integration failure | A precise fitted threshold value |
| Complete-occlusion discontinuity (C) | Even severely degraded evidence suffices; only total absence fails | Sharp visible-to-hidden representational discontinuity | F2 step at L4 | Model needs SOME pixels, however weak; memory, not robustness, is the deficit | Object permanence up to occlusion |
| Pixel-matched decline (F) | Internal readout adds nothing beyond frame accessibility | MineWorld's readable state mirrors raw sensory evidence | F2 overlapping curves | Sharpest version of the negative: no internal support beyond pixels | That the model computes nothing internally (only the READABLE state mirrors pixels) |
| Contextual robustness beyond pixels (G) | Internal state outperforms current-frame pixels at low evidence | Evidence of contextual/internal support under degradation | F2 separated curves at low RelV | Partial vindication of latent-state view; bounded by opaque failure | Calibrated belief or U2 |
| Early collapse below pixel floor | Readout fragility exceeds sensory loss | Internal accessibility MORE fragile than evidence | F2 crossing curves | Readout/representation mismatch grows with degradation | Measurement failure (C1 guards) |
| Anchors replicate (expected) | Continuity with A-prime/II on same identities | In-cohort replication of both prior results | F2 endpoints | Strengthens all cross-experiment comparisons | — |
| Visible control failure (C1 fails) | Measurement path broken in new tree | None — experiment invalid; diagnose | — | — | Any hidden-condition interpretation |
| Opaque anchor off-range (C2 fails) | Apparatus drift or genuine change | None until diagnosed (frame-diff vs archive) | — | — | Novel positive/negative claims from drifted apparatus |
| Temporal rescue (S1 positive at II standards) | Information temporally distributed, not absent | Major revision of the negative: current-frame readout was the limitation | F4 | Persistence encoded in dynamics; reframes headline | That Experiment II was 'wrong' (it never tested temporal) |
| Temporal failure (S1 negative) | Short-horizon temporal features add nothing | Negative extended to temporal linear readouts | F4 flat | Deletes the manuscript's stated limitation | That ALL temporal information is absent (2-frame horizon only) |
| Context-edge interaction (D_boundary > 0) | Collapse tied to evidence leaving the 16-frame window | Forgetting is architectural (context-limited) | F3 | Direct evidence for the proposal's rung-3 mechanism; connects to context-window literature | That longer context would necessarily fix decoding |
| No context-edge interaction (flat-and-poor) | Failure at every age, even with in-context evidence | Representational, not context-limit, failure | F3 flat | Sharpens mechanism against the memory-limit account | — |
| MLP rescue (stretch) | Nonlinearly coded position | Linearity of readout was the limitation (exploratory) | F5 | Motivates DAS/nonlinear follow-up | A qualified decoder (exploratory standards) |
| MLP failure (stretch) | No small-nonlinear code either | Caveat deleted; negative strengthened | F5 flat | — | Absence of ANY nonlinear information |
| Calibration non-monotone (C3 fails) | Material ladder unordered in production | Report vs measured per-row RelV; anchors + pooled-partial contrast only | F2 vs RelV axis | Calibration lesson for benchmark users | Level-indexed curve claims |

# Part XXVII — Compute / Storage / Runtime Budget

All arithmetic is exact where possible, anchored on Experiment II (1,796 rows, 11 layers, 19,756 tensors, 27,189,313,536 bytes = 25.32 GiB, R2-projected extraction about 1,246 s about 0.69 s/forward on NVIDIA L4) and on A-prime capture throughput (50 units in about 3.7 h, about 4.4 min/unit).

### Recommended plan — exact workload (brief section 29 fields)

INDEPENDENT_TRAJECTORIES=25 (t01-t25, reused seeds)

VISIBILITY_CONDITIONS=5 (L0, L1, L2, L3, L4)

NOISE_CONDITIONS=1 (q = 0.05; speed 2.0)

CAPTURES_PER_IDENTITY=5

TOTAL_CAPTURES=125 production + 5 occluder-only references + 10 P1 pilot = 140 (25,200 frames total; production 22,500)

TARGET_ROWS_PER_CAPTURE=19

TOTAL_TARGET_ROWS=2,375 production (+190 pilot)

LAYERS_EXTRACTED=3 (decoder layers 4, 10, 19)

TENSORS_PER_ROW=6 (3 layers x {current pair-15 slice, previous pair-14 slice}), each [336, 2048] float16 = 1,376,256 bytes

TOTAL_TENSORS=14,250 production (+1,140 pilot) = 15,390

APPROX_STORAGE=Production 14,250 x 1,376,256 = 19,611,648,000 bytes = 19.61 GB = 18.26 GiB; with pilot about 21.2 GB (21.7 GiB headroom check passed: Experiment II alone used 25.3 GiB on the same volume)

MODEL_FORWARDS=2,375 production (+190 pilot) = 2,565; each a 5,552-token teacher-forced batch-1 pass, identical to Experiment II's per-row cost

INFERENCE_MULTIPLIER_VS_EXPERIMENT_II=Forwards 2,375 / 1,796 = 1.32x (1.43x with pilot); tensors 14,250 / 19,756 = 0.72x; storage 0.72x

EXPECTED_EXTRACTION_TIME=Pure forwards 2,375 x 0.69 s = 27.3 min; with 3-layer hooks, dual-slice writes, per-unit validation and durable publication at Experiment II overhead ratios: 1.5-4 h wall (envelope <= 12 h satisfied 3-8x over)

EXPECTED_CPU_ANALYSIS_TIME=Ridge cells: 5 cond x 3 layers x CURRENT + 10 temporal cells at L19 + 5 pixel-baseline cells = 30 nested-CV cells, each about 105 fits on <= 380 x 380 dual Grams: about 1-1.5 h. Permutation nulls B = 199 x 5 primary cells with per-fold Gram eigendecomposition reuse: about 1 h. Metric-level bootstrap (B = 10,000) and baselines: minutes. Total 2-4 h same-day

EXPECTED_CAPTURE_TIME=125 x 4.4 min about 9.2 h nominal (range 6-13 h); overnight Tuesday-to-Wednesday; per-unit durable receipts make the campaign resumable after interruption

### Minimum / Recommended / Stretch plans (brief section 39)

| Plan | N | Conditions | Captures | Rows | Layers x slices | Tensors | Storage | Extraction | CPU analysis |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MINIMUM (1-day-behind mode) | 25 | L1-L3 new; anchors reuse archived Experiment II activations (CURRENT only) | 75 production | 1,425 new (+950 archived) | L19 x 2 slices (glass); archived L19 x 1 (anchors) | 8,550 new | 11.8 GB | 0.9-2.5 h | 1.5-3 h |
| RECOMMENDED | 25 | 5 fresh, fully paired | 125 (+15 aux) | 2,375 | {4, 10, 19} x 2 | 14,250 | 19.6 GB | 1.5-4 h | 2-4 h |
| STRETCH (only if ahead Wednesday 12:00) | 25 | 5 + reveal-recovery rows | 125 (+15 aux) | 3,000 (2,375 + 625 reveal) | {4, 10, 19} x 2 | 18,000 | 24.8 GB | 2-5 h | 3-5 h + MLP 1-2 h Thursday |

# Part XXVIII — Implementation-Risk Audit

| Feature / change | Nature | Risk | Mitigation |
| --- | --- | --- | --- |
| Occluder material parameter in scene builder | Config/material swap in existing wall construction (same cells, same footprint) | LOW | P0 renders it first; footprint bit-compare vs A-prime wall spec |
| Stained-glass translucency under llvmpipe/Mesa 25.2.8 | Rendering behavior of alpha-blended blocks in software GL | MEDIUM | P0 is designed to answer exactly this on day 1; frozen geometric-slit fallback (candidate J) |
| Double-layer glass face culling | Same-type adjacent glass culls shared faces | LOW | Air-gap construction; P0 measures realized attenuation |
| Row schedule reuse (frozen A-prime windows) | Bypass of material-dependent visibility classification for row selection | LOW | Windows are archived constants per identity; bitwise reuse; L4 extent-verification re-run as consistency check |
| Contamination gate repurposing for glass | Detector-hit-during-hidden-rows gate must become a measurement for L1-L3 | LOW-MED | Per-condition gate flag in authority; P1 exercises it |
| Dual-slice extraction hook (pair 14 + pair 15) | Hook indexing arithmetic (positions 4,858-5,193 and 5,205-5,540) | LOW-MED | R1-style grouped-hook equivalence microtest on synthetic input before P1; slice indices frozen in authority |
| Three-layer hook set {4, 10, 19} | Subset of already-qualified 11-layer hooks | LOW | Reuse Experiment II hook machinery verbatim |
| RelV metric implementation | New image-arithmetic script (Lab deltaE, projection window) | LOW-MED | Pure CPU; unit-tested on P0 frames; hash-frozen |
| Raw-pixel baseline probe | New (small) feature path from canonical frames | LOW | No model dependency; same probe code |
| Last-seen / constant-velocity / time baselines | CPU arithmetic on existing labels | LOW | Closed-form; unit fixtures |
| Fresh pilot seeds (p90, p91) | New window derivation for 2 seeds | LOW-MED | Existing window machinery; pilot-only, non-production |
| Capture campaign scale (125 units overnight) | Longest unattended run of the program | MEDIUM | Per-unit receipts + resume; attrition stop-rule (Part XXX); launch-order interleaves conditions within identity so partial completion stays paired |
| Reveal-recovery rows (stretch) | New row-selection logic (post-reveal stable-visible) | MEDIUM | Stretch-only; excluded from critical path |
| Frozen MLP (stretch) | New probe family | LOW-MED | Post-lock only; frozen recipe; capacity-matched null |
| AVOIDED ENTIRELY | New model families; new capture stack; Regime B; causal-generation infrastructure; camera scripting; large probe libraries; new layouts | — | Per brief section 38 |

# Part XXIX — Fail-Fast Pilot (P0 / P1 / P2)

### P0 — Static visibility calibration (outcome-blind)

INPUTS=12 occluder variants; 9 scripted sheep placements + sheep-absent segment per variant; canonical 640x360 frames; RelV script; frozen magenta detector

TIME_BUDGET=4 h wall on Monday Aug 31 (capture about 30 min; analysis about 1 h; selection + freeze about 30 min; slack 2 h)

PASS_CRITERIA=(1) Translucent materials render with usable graded attenuation; (2) >= 3 materials satisfy the frozen selection rule (targets {0.70, 0.40, 0.15}, separation >= 0.15, zero placement-wise order violations, detector-order agreement); (3) opaque wall RelV < 0.02 and clear-glass RelV > 0.80 (metric sanity anchors)

STOP_CRITERIA=Translucency absent/binary under llvmpipe -> invoke frozen geometric-slit fallback and rerun P0 on slit densities same day; no monotone triple -> widen candidate set once (panes excluded; add pink/brown doubles), else fallback; fallback P0 also fails -> descend to disaster program (archival-only, Part XXX cut ladder)

### P1 — End-to-end scientific micro-pilot

INPUTS=2 fresh pilot seeds (p90, p91; never production identities — production outcomes stay uninspected) x 5 frozen conditions = 10 captures; full pipeline: capture -> physical validation -> extraction (3 layers x 2 slices) -> feature build -> probe smoke-fit -> baselines -> RelV production-path

TIME_BUDGET=5 h wall on Tuesday Sep 1 morning/afternoon (capture about 45 min; extraction about 10 min; analysis smoke about 1 h; repair slack 3 h)

PASS_CRITERIA=(1) 10/10 captures complete with valid receipts; (2) 190 rows x 6 tensors present, correct shapes/dtype, zero NaN/Inf; (3) L0 sanity fit (train p90, test p91) macro R-squared > 0.5 (loose 2-identity smoke threshold); (4) production-frame RelV ordering matches P0 (zero violations); (5) per-unit capture time <= 6 min and per-row extraction <= 1.5 s projected onto the full campaign within budget; (6) temporal feature arithmetic reproduces CURRENT cell when differencing against zeroed previous slice (fixture)

STOP_CRITERIA=Any hard failure not repaired within the 3 h slack -> drop to MINIMUM plan same evening (anchor reuse, L19-only), which shrinks P1 scope to glass-only; a second hard failure -> disaster program

### P2 — Final cohort authorization

INPUTS=P0 freeze record; P1 pass record; authority document (r73-grado-v1) with all Part XXXIV fields; storage headroom check (>= 60 GB free); capture manifest (125 units enumerated, interleaved condition order within identity); analysis code hash-frozen (probes, baselines, nulls, bootstrap, RelV)

TIME_BUDGET=1.5 h Tuesday evening; GO decision by 20:00

PASS_CRITERIA=Every checklist item recorded; no open P0/P1 exceptions; frozen-seed list matches A-prime archive digests

STOP_CRITERIA=NO-GO by 20:00 Tuesday -> launch by 02:00 Wednesday at absolute latest (still completes capture by about 15:00 Wednesday, extraction by about 19:00, analysis overnight, Thursday lock); NO-GO by 02:00 Wednesday -> MINIMUM plan; NO-GO by 12:00 Wednesday -> disaster program

# Part XXX — Critical Path Through September 5

| Day | Work | Milestone / gate |
| --- | --- | --- |
| Sun Aug 30 | Scientific design freeze (this document adopted); authority r73-grado-v1 drafted from Part XXXIV; clean clone of the A-prime/II tree; occluder-material parameter + P0 scripts implemented; RelV script written and fixture-tested | Design freeze EOD |
| Mon Aug 31 | P0 executed and frozen (materials selected); dual-slice hook implemented + R1-style microtest; baselines implemented with fixtures; capture manifest built; contamination-gate flag; pilot seed windows derived | P0 PASS by 18:00 |
| Tue Sep 1 | P1 end-to-end pilot (morning); repairs (afternoon slack); P2 authorization checklist; GO 20:00; production capture launched (interleaved order), runs overnight | P2 GO 20:00; capture running |
| Wed Sep 2 | Capture completes about 06:00-10:00; cohort validation; extraction 10:00-14:00 (1.5-4 h); feature build + probe fits 14:00-18:00; nulls/bootstrap/baselines 18:00-21:00; primary + secondary results assembled; RESULT LOCK target 23:00 | LATEST_SAFE_EXTRACTION_START 16:00; result lock (target) |
| Thu Sep 3 | Buffer for any slipped stage; absolute result lock 20:00; figures F1-F4 + tables T1-T6 generated; stretch MLP morning-only if locked Wednesday; scientific handoff note to co-authors | LATEST_SAFE_RESULT_LOCK 20:00 |
| Fri Sep 4 | Writing only: Results subsections, Discussion rewrite, limitations, abstract/conclusion updates, manuscript integration per Part XXXI | Full draft EOD |
| Sat Sep 5 | Review, polish, submission | SUBMITTED |

LATEST_SAFE_EXTRACTION_START=Wednesday Sep 2, 16:00 (4 h extraction worst case + same-evening analysis); hard fallback Thursday 08:00 (locks Thursday 18:00 with analysis compressed to primary-only)

LATEST_SAFE_RESULT_LOCK=Thursday Sep 3, 20:00

WHAT_GETS_CUT_IF_ONE_DAY_BEHIND=(1) Fresh anchors -> reuse archived Experiment II activations for L0/L4 (saves about 4 h capture + 20 percent extraction; temporal secondary then covers glass conditions only); (2) depth panel -> L19 only (tensors 4,750; storage 6.5 GB; extraction under 1 h); (3) MLP and reveal-recovery stretch dropped; (4) permutation nulls B = 199 -> 99

WHAT_GETS_CUT_IF_TWO_DAYS_BEHIND=Conditions -> 3 (L0, L2, L4) x 25 = 75 captures (single-interior-point curve: anchors + one partial level still answers 'does any partial evidence survive'), L19 only, CURRENT only; if capture itself is impossible by Thursday 08:00 -> DISASTER PROGRAM (guaranteed finish): zero-capture archival completion — last-seen + constant-velocity + time baselines, pixel probe on archived frames, tau-binned curves, and the frozen MLP, all on the Experiment II corpus; locks within one CPU day and still adds a baselines-and-mechanism section to the paper

CAPTURE_ATTRITION_RULE=Proceed to extraction if >= 15 identities complete in ALL 5 conditions by Wednesday 12:00 (paired subset, N >= 15 keeps MDE under 0.19 blocks); 10-14 identities -> drop L1, keep {L0, L2, L3, L4}; below 10 -> MINIMUM plan with archived anchors

# Part XXXI — Manuscript Integration Map

Mapped against the ACTUAL current manuscript (nickb_aaka.pdf) section by section, then against the proposal's original claims. Each row: current claim/evidence -> what the new result changes.

| Overleaf section | Current claim / evidence | New experiment result | How the claim changes | Figure / table | Discussion point / limitation |
| --- | --- | --- | --- | --- | --- |
| Title + Abstract | Bounded negative: no qualifying current-frame linear candidate; visible controls strong | Observability response curve + temporal + context-age results | Abstract gains one sentence per result family; title unchanged (already narrowed) or optionally 'How Does Hidden-Position Decodability Degrade with Observation Quality...' if curve is the new headline | — | — |
| 1 Introduction | 'Present study evaluates only the first criterion' (decodability) | Curve + mechanism analyses | Intro promise upgraded: decodability AND its evidence-dependence and failure mechanism | — | Progression sentence keeps U2-U4 as untested rungs |
| 2 Related Work | Probing, belief-state, physical-reasoning axes | First graded-evidence internal-probing curve in a pixel world model | One sentence positioning vs behavioral occlusion benchmarks (WorldBench etc.) | — | — |
| 3 Methodology | 3.1 benchmark/pairing; 3.2 representations/probes; 3.3 decision criteria | New 3.4: graded occluders, outcome-blind RelV calibration, frozen readout, baselines, statistics | Methods extended, nothing rewritten (apparatus identical) | F1 schematic | Calibration protocol described (benchmark contribution) |
| 4 Experiments, Table 1 | 3-row visibility table (0.9582 / 0.9301 / -13.8263) | 5-condition results + pixel/memory baselines + contrasts | Table 1 stays (Experiment II); NEW Table 2 (T1) with 5 conditions x metrics; new 4.4 'Graded observability response'; 4.5 'Temporal and context-age analyses' | F2 (headline), F3, F4; T1, T2, T4, T5 | — |
| 5 Discussion, para 1-2 | Depth/pooling effects small; controls exclude pipeline/wall-domain accounts | Curve shape + P4 pixel comparison | Adds the mechanism paragraph: sensory-tracking vs internal-support vs fragility; formalizes 'worse than memory heuristics' via last-seen/constant-velocity | — | New: decoder vs memory-baseline comparison finally on record |
| 5 Discussion, limitation para | 'did not evaluate temporal differences, multi-frame concatenation, nonlinear probes, ... other layouts, or other speeds. It also did not test posterior uncertainty, calibration, or causal use.' | Temporal tested; (stretch) small-MLP tested; partial observability tested | REWRITE: remove temporal (and possibly nonlinear) from the untested list, replacing with their results; keep layouts/speeds/uncertainty/causal untested; ADD single-q sigma-unidentifiability as a principled reason U2 requires the noise grid (methodological point from Part XVI) | — | Limitations remain: one layout/speed/q, linear (+ small-MLP) readouts, BGR path, OOD scenes, identity reuse disclosure |
| 6 Conclusion | No candidate met criteria; failure localized to complete occlusion; stronger claims untested | Curve + mechanism | Rewrite final two sentences: failure now characterized as [shape outcome]; forgetting mechanism [context-limited / representational]; U2-U4 remain the ladder's open rungs | — | — |
| Proposal contribution 1 (mechanistic where/how/why of representing OR FAILING to represent) | Unfulfilled (one negative point) | Where (depth panel), when (tau/context edge), how much evidence is needed (curve) | KEEP but NARROW: mechanistic explanation of the FAILURE mode delivered; uncertainty-geometry analyses (principal angles) REMOVED (no w-sigma exists) | F2, F3 | — |
| Proposal contribution 2 (U1-U4 ladder + oracle protocol) | Framework only | U1 rung now curve-resolved; U2 identification requirements sharpened | KEEP as protocol contribution; label rungs above U1 untested; cite Part XVI's identification analysis in the protocol description | — | — |
| Proposal contribution 3 (benchmark) | Visible/hidden pairs | + 3 calibrated glass levels + RelV metric + occluder-only references + baselines suite | KEEP and STRENGTHEN: benchmark now ships a graded evidence axis with outcome-blind calibration — unique vs all cited related work | F1 | — |
| Proposal U2/U3/U4 empirical claims | Aspirational | Not run (Parts XVI-XVIII) | REMOVE as empirical claims for this paper; retain as protocol/future work exactly as manuscript already does | — | — |
| Proposal Regime B / model-size checks / 250-400 trajectories / duration-noise grids | Aspirational | Not run | REMOVE from any current-work description; future-work sentence only | — | — |

# Part XXXII — Expected Figures and Tables

- F1 (Methods): condition schematic — five occluder renderings of the same identity/frame + measured RelV bar per level + row-window diagram. Sources: P0/production frames, archive windows.

- F2 (HEADLINE, Results 4.4): decodability vs measured evidence — x = RelV (1 -> 0), y = macro RMSE (panel a) and macro R-squared (panel b); curves: MineWorld frozen readout, raw-pixel ridge, last-seen, constant-velocity, B0 (flat references); identity-bootstrap bands; anchor markers tied to A-prime/II values.

- F3 (Results 4.5): context-age x visibility — per-tau-bin RMSE lines per condition with the 16-frame context edge marked between bins 3 and 4; inset: D_boundary with CI.

- F4 (Results 4.5): temporal representations — grouped bars (CURRENT / CURRENT_MINUS_PREVIOUS / TWO_FRAME_CONCAT) x 5 conditions, RMSE with CIs.

- F5 (stretch, supplement): nonlinearity Delta_nonlin by condition with capacity-matched null band.

- F6 (supplement): depth panel — L4 / L10 / L19 RMSE curves across conditions (hypothesis E check); P0 calibration curves (material -> RelV per placement); per-identity spaghetti curves.

- T1 (main): per-condition metrics at frozen readout — macro R-squared [CI], RMSE [CI], MAE, Delta_A, permutation p; plus measured RelV per condition.

- T2 (main): predeclared primary statistics P1-P4 with Holm-adjusted results and the shape-routing verdict.

- T3: all baselines x all conditions (RMSE).

- T4: temporal cells (3 x 5) with paired ΔRMSE vs CURRENT.

- T5: context-age bins x conditions (RMSE) + D_boundary.

- T6 (supplement): workload/provenance — captures, rows, forwards, tensors, bytes, hashes, timings (mirrors Experiment II's Table discipline).

- T7 (stretch, supplement): MLP vs ridge per condition.

# Part XXXIII — What We Explicitly Cut (ranked low-value list)

| Component | Verdict | Reason (one line) |
| --- | --- | --- |
| Another 11-layer (or all-20-layer) sweep | CUT | Experiment II's depth profile is flat-negative (spread 1.8 R-squared units across 22 cells); marginal information near zero, extraction cost x3.7 |
| U4 causal steering | DEFER | No infrastructure; no decodable estimate to steer; multi-week build (Part XVIII) |
| U2/U3 Bayesian calibration + sigma decoding | CUT | Unidentifiable at one q with deterministic rendering (Part XVI); valid version does not fit the deadline |
| Process-noise (q) grid | CUT | Exists only to serve U2; doubles capture and adds oracle/target machinery |
| Player-turn-away | CUT | Confounded (global input change), redundant (WALL_VISIBLE), HIGH risk (Part XXII) |
| Regime B (AI sheep + particle filter) | CUT | New dynamics fitting + oracle machinery; robustness axis, not a gap closure |
| Multiple model sizes (300M_16f, 700M_32f) | CUT | New checkpoints/qualification; robustness, not gap closure |
| Hundreds of trajectories (250-400) | CUT | N = 25 bootstrap widths already resolve every planned contrast 2-4x over (Part XIV) |
| Many speeds / durations / layouts | CUT | Generalization axis; disclosed limitation; not closable by Thursday |
| Full-token-grid / PCA / wall-ROI representation rediscovery | CUT | Post-hoc search risk the brief forbids; BEST-K already failed; frozen readout policy instead |
| Per-condition representation/probe search of any kind | CUT | The forbidden glass x layer x representation x probe scan; everything frozen before outcomes |
| Big MLP search / DAS | CUT | Probe-escalation anti-pattern; single frozen small MLP is stretch-only |
| Held-out Pearson/Spearman as new headline metrics | CUT (minor) | Would be new metrics invented post-hoc across experiments; macro R-squared/RMSE continuity preferred (correlations may appear as descriptives only) |
| Reveal-recovery rows | STRETCH-ONLY | New row-selection logic; only touched if Tuesday closes clean |
| Random-weight MineWorld floor | CUT | Second extraction campaign for a floor shuffled labels already provide |
| Mid-trajectory occluder swaps (dynamic visibility choreography) | CUT | Scene-mutation machinery for a demonstration; static per-condition design is safer and sufficient |

# Part XXXIV — Authority-Handoff Specification

Complete specification for the authority author (Codex/Claude). Every field prospective; nothing below may be revised after any scientific outcome is visible.

FINAL_EXPERIMENT_NAME=MineOcclude Experiment III — Graded Partial Observability (r73-grado-v1)

PRIMARY_QUESTION=How does linearly readable hidden-position information in frozen MineWorld activations change as measured visual evidence about the sheep degrades from full visibility to complete occlusion?

PRIMARY_HYPOTHESIS=Decodability declines with measured evidence (mean per-identity RMSE-vs-RelV slope < 0 ... reported as positive slope of RMSE on (1 - RelV)); shape classified by the prospective routing tree (graded / threshold / discontinuity)

PRIMARY_NULL=Condition irrelevance: within-identity permutation of condition labels leaves the slope statistic's distribution unchanged; plus per-condition stratified label-permutation nulls at the frozen readout

SECONDARY_QUESTION_1=Do temporal linear readouts (CURRENT_MINUS_PREVIOUS, TWO_FRAME_CONCAT) recover hidden-position information the instantaneous readout misses, at any visibility level?

SECONDARY_QUESTION_2=Is decoding failure tied to evidence leaving the 16-frame context (D_boundary interaction), or present at all occlusion ages?

STRETCH_ANALYSIS=Frozen small-MLP nonlinearity diagnostic (Part XXI recipe); reveal-recovery rows; depth-panel figure promotion

PAPER_GAP_ADDRESSED=Binary-to-graded partial observability (GAP 1); temporal representations (GAP 2); sensory-vs-memory mechanism (GAP 3); missing floors/baselines (GAP 4); (stretch) linear-capacity caveat (GAP 5)

MODEL=MineWorld 700M_16f, frozen

CHECKPOINT=Main SHA-256 a92c311baf49bbf31338da2caaadc9e4f947b94df8abcf75da350c4ae41319c5; VAE SHA-256 370d06be427e034476b6b95ba0080a4b48266e876c4776a757b944b87b87d9ab; MineWorld source 9f49efbc...; adapter person-a-mineworld-adapter-v1.0; preprocessing person-a-bgr2rgb-inter-linear-224x384-v1.0 (BGR defect retained and disclosed)

ENVIRONMENT=Frozen A-prime capture stack: Minecraft 1.16.5, Fabric Loader 0.15.11, Fabric API 0.42.0+1.16, MineOcclude mod 0.1.1 (hash-bound), Corretto 17, Mesa 25.2.8 llvmpipe, Xvfb :99 1280x720x24, canonical 640x360 at 20 Hz, model input 384x224; inference NVIDIA L4, torch 2.6.0+cu126

LAYOUT=layout_01 only; camera feet (0.5, 4.0, -5.5), eye (0.5, 5.62, -5.5), FOV 70; wall footprint x in [-3, 4], z in [2, 3], y in [4, 7]

SPEED=2.0 blocks/s

PROCESS_NOISE_LEVELS=1 (q = 0.05)

VISIBILITY_LEVELS=5: L0 no-wall; L1/L2/L3 = P0-frozen stained-glass materials (expected zones: white-or-light-gray / gray-or-blue / black-or-black-double-air-gap); L4 opaque stone. Independent variable = measured RelV

VISIBILITY_CALIBRATION=P0 outcome-blind static protocol (Part XI): 12 candidates x 9 placements x {present, absent}; RelV metric (Part XII); frozen selection rule {0.70, 0.40, 0.15} +- separation >= 0.15, zero order violations; MineWorld outputs forbidden during calibration; geometric-slit fallback frozen

FULL_VISIBLE_CONTROL=L0 (gate C1: macro R-squared >= 0.90 AND RMSE <= 0.1556)

FULL_HIDDEN_CONTROL=L4 (gate C2: macro R-squared < 0 AND RMSE in [1.5, 2.7]); WALL_VISIBLE inherited from Experiment II by citation

INDEPENDENT_N=25 trajectory identities t01-t25, seeds/paths/directions/phases reused verbatim from the A-prime archive

PAIRING=Full 5-way within-identity: identical schedule, labels, windows, folds across all conditions

CAPTURES_PER_IDENTITY=5

TOTAL_CAPTURES=125 production + 5 occluder-only references + 10 pilot (p90, p91 x 5)

ROWS_PER_CAPTURE=19 (frozen A-prime windows, e.g. t01: 48-66; span 36-80)

TOTAL_ROWS=2,375 production

TARGET=Current, direction-specific, causal-FIR-aligned sheep world-x (blocks); FIR kernels reused from A-prime Stage-1 (LTR aggregate delay 3.34, RTL 2.67)

OPTIONAL_UNCERTAINTY_TARGET=NONE (U2/U3 cut per Part XVI)

ORACLE=NONE (Part XXIII documents the formulation and why it is not licensed)

LAYERS={4, 10, 19}; L19 primary; L4/L10 descriptive depth panel

REPRESENTATION=COARSE_2X6_CONCAT only (24,576-d); no GLOBAL_MEAN, no BEST-K, no search

TEMPORAL_REPRESENTATIONS=CURRENT; CURRENT_MINUS_PREVIOUS; TWO_FRAME_CONCAT — from pair-15 and pair-14 slices of the same forwards (sequence positions 5,205-5,540 and 4,858-5,193)

PROBE=Ridge; alpha in {0.1, 1, 10, 100, 1000}; training-only standardization; unpenalized intercept; dual solver for high-dimensional cells

MLP_POLICY=STRETCH-ONLY, post-lock, frozen recipe (Part XXI); can never rescue or gate a primary claim

HYPERPARAMETERS=Alpha by 4 inner grouped rotations within each outer training set; no other tunables exist

FOLDS=5 outer identity blocks (t01-05 / t06-10 / t11-15 / t16-20 / t21-25); 4 inner rotations; identical across conditions and representations

BASELINES=B0 training-mean; time-only [1, dir, tau, dir x tau]; last-seen; constant-velocity (k = 10); raw-pixel ridge (48x28x3); detector-feature regression (exploratory, glass only)

NULLS=Per-condition stratified (direction x phase) label permutation at frozen readout, B = 199, full refit; within-identity condition-permutation for the slope, B = 9,999 (metric-level)

BOOTSTRAP=Identity-level, B = 10,000, seed 2026090301, whole-identity blocks, percentile CIs

PRIMARY_METRICS=Per-condition macro R-squared and macro RMSE; P1 slope; P2 pooled-partial vs L0; P3 discontinuity contrast and ratio; P4 MineWorld-vs-pixel paired difference

SECONDARY_METRICS=MAE, bias, Delta_A; temporal paired ΔRMSE (10 cells, Holm); D_boundary; per-tau-bin RMSE; depth-panel descriptives; (stretch) Delta_nonlin

PRIMARY_GATES=C1 (L0 valid), C2 (L4 anchor in range), C3 (calibration order preserved in production RelV)

CONTROL_GATES=C1 and C2 as above; pilot P1 gate set (Part XXIX)

STOP_RULES=P0/P1/P2 stop criteria (Part XXIX); attrition rule (>= 15 complete identities else condition-drop ladder); extraction must start by Wed 16:00 else Thursday-compressed mode; C1 failure aborts interpretation; C3 failure reroutes to measured-RelV reporting

PILOT=P0 (Mon, 4 h), P1 (Tue, 5 h), P2 (Tue evening, 1.5 h) — full specs in Part XXIX

EXPECTED_FORWARDS=2,565 (2,375 production + 190 pilot)

EXPECTED_TENSORS=15,390 ([336, 2048] float16, 1,376,256 bytes each)

EXPECTED_STORAGE=About 21.2 GB (19.7 GiB)

EXPECTED_RUNTIME=Capture 6-13 h (overnight, resumable); extraction 1.5-4 h; CPU analysis 2-4 h; stretch MLP +1-2 h post-lock

LATEST_SAFE_START=Capture launch Tue Sep 1 20:00 (hard fallback Wed 02:00); extraction start Wed Sep 2 16:00 (hard fallback Thu 08:00)

LATEST_RESULT_LOCK=Thu Sep 3 20:00

PAPER_FIGURES=F1 schematic; F2 observability curve (headline); F3 context-age; F4 temporal; F5-F6 supplements

PAPER_TABLES=T1 condition metrics; T2 primary statistics; T3 baselines; T4 temporal; T5 context-age; T6 workload/provenance; T7 stretch

PAPER_RESULTS_SUBSECTIONS=4.4 Graded observability response; 4.5 Temporal and context-age analyses; (integrated) baselines paragraph; (stretch) nonlinearity paragraph

PAPER_DISCUSSION_POINTS=Curve-shape mechanism (sensory tracking vs internal support vs fragility); memory-heuristic comparison finally on record; architectural-forgetting evidence (D_boundary); temporal-readout closure; sharpened U2 identification requirements (single-q degeneracy) as methodological contribution; benchmark extension (calibrated evidence axis)

DEFERRED_ITEMS=U2/U3 with a real stochastic observation channel + >= 2 q levels; U4 steering infrastructure; Regime B; other layouts/speeds/checkpoints; layers beyond {4, 10, 19}; DAS/nonlinear program beyond the frozen MLP

# Part XXXV — Required Final Recommendation Fields

FINAL_PROGRAM=MineOcclude Experiment III — Graded Partial Observability (r73-grado-v1): a 5-level, outcome-blind-calibrated occluder-transmission curve on the 25 reused qualified identities, with temporal-representation and context-age secondaries on the same captures

WHY_THIS_IS_THE_HIGHEST_VALUE_FINAL_EXPERIMENT=It converts the paper's single binary negative into a measured failure surface (the paper's actual subject: what internal decodability does as observation quality varies), closes the manuscript's own stated limitations (temporal readouts, missing floors) from the same forwards, is valuable under every outcome shape, reuses every qualified component (seeds, windows, FIR, camera, extraction, probes, statistics) so implementation novelty is a material swap plus one hook slice, and its workload (1.32x Experiment II forwards, 0.72x tensors) fits overnight capture plus a 2-4 h extraction with same-day analysis

PRIMARY_EXPERIMENT=U1 observability response curve at frozen L19 | COARSE_2X6_CONCAT | CURRENT ridge across L0-L4, against pixel and memory baseline curves, with P1-P4 predeclared statistics

SECONDARY_ANALYSIS_1=Temporal representations (CURRENT vs CURRENT_MINUS_PREVIOUS vs TWO_FRAME_CONCAT) at L19 across all conditions

SECONDARY_ANALYSIS_2=Context-age x visibility (tau bins 1-5 / 6-10 / 11-15 / 16-19; D_boundary interaction at the 16-frame edge)

STRETCH_ONLY=Frozen small-MLP diagnostic; reveal-recovery rows; depth-panel figure promotion

CUT_ENTIRELY=U2/U3 sigma decoding and calibration; q grid; U4; player-turn-away; Regime B; layer sweeps; model-size checks; representation/probe searches; duration grids; new layouts/speeds; random-weight floor

MAIN_OVERLEAF_GAP_FILLED=Partial observability: the unmeasured space between R-squared 0.958 (visible) and -13.83 (hidden), plus the manuscript's stated temporal and baseline limitations

NUMBER_OF_VISIBILITY_LEVELS=5

GLASS_OR_OCCLUDER_LEVELS=L0 none; L1 light glass (expected white or light gray); L2 medium glass (expected gray or blue); L3 heavy glass (expected black or black x2 air-gap); L4 opaque stone — L1-L3 frozen by P0 measurement, never by material name

VISIBILITY_CALIBRATION=Outcome-blind P0 static calibration; RelV = background-subtracted sheep-pixel Lab deltaE energy in the geometric projection window, normalized to no-wall; targets {0.70, 0.40, 0.15}, separation >= 0.15, zero order violations; detector metrics secondary; MineWorld outputs forbidden

INDEPENDENT_TRAJECTORIES=25 (t01-t25 reused; 125 condition-captures are not independent)

TOTAL_CAPTURES=125 production + 15 auxiliary = 140

LAYERS_TO_EXTRACT=4, 10, 19 (current + previous pair slices)

READOUT_TO_FREEZE=L19 | COARSE_2X6_CONCAT | CURRENT, ridge alpha {0.1-1000}, 5 grouped outer folds, 4 inner rotations

DO_WE_TEST_CONTEXT_AGE=YES — secondary 2, zero marginal capture

DO_WE_TEST_TEMPORAL_FEATURES=YES — secondary 1, zero marginal forwards

DO_WE_TEST_U1=YES — as the visibility curve (full-occlusion point replicated as anchor only)

DO_WE_TEST_U2=NO — unidentifiable: deterministic rendering gives glass no observation noise, and at one q the oracle spread is a pure clock; the valid 2-q design does not fit the deadline (Part XVI)

DO_WE_TEST_U3=NO — presupposes valid sigma-hat (Part XVII); reveal-recovery rows stretch-only as U1-dynamics

DO_WE_TEST_U4=NO — deferred; no infrastructure, no decodable estimate to steer (Part XVIII)

DO_WE_TEST_SMALL_MLP=STRETCH-ONLY — frozen recipe, capacity-matched null, post-lock

DO_WE_TEST_PLAYER_TURN_AWAY=NO — cut (confounded, redundant, high risk)

NEW_CAPTURE_REQUIRED=YES — 125 production captures (trajectory identities, seeds, windows, labels all reused; only occluder material varies)

ESTIMATED_EXTRACTION_TIME=1.5-4 h (2,375 forwards at about 0.69 s + 6-tensor writes/validation)

ESTIMATED_FULL_EXPERIMENT_TIME=About 26-36 h wall Mon-Wed: P0 4 h + implementation 8-10 h + P1 5 h + P2 1.5 h + capture 6-13 h (overnight) + extraction 1.5-4 h + analysis 2-4 h

EXPECTED_RESULT_LOCK_DATE=Wednesday September 2, about 23:00 (target); Thursday September 3, 20:00 (absolute)

EXPECTED_MAJOR_FIGURES=2 main (F2 observability curve; F3 context-age) + 1-2 supporting (F1, F4)

EXPECTED_MAJOR_TABLES=2 main (T1 condition metrics; T2 primary statistics) + supporting (T3-T6)

EXPECTED_NEW_RESULTS_SUBSECTIONS=2 numbered subsections (4.4, 4.5) plus an integrated baselines paragraph (3-4 result families total)

HIGHEST_VALUE_POSITIVE_RESULT=Decoding survives severe calibrated degradation (L3 near-anchor performance), beats the raw-pixel floor at low RelV, and collapses only at complete occlusion with a context-edge interaction — a robust-latent-state-until-total-absence finding with an architectural-forgetting mechanism

HIGHEST_VALUE_NEGATIVE_RESULT=MineWorld's readable position tracks the raw-pixel curve everywhere (and temporal variants fail identically): the sharpest possible statement that the readable internal state adds nothing beyond current sensory evidence — a clean, quotable sensory-mirror conclusion

MOST_LIKELY_INTERPRETABLE_MIXED_RESULT=Graded decline steeper than the pixel floor with collapse before full occlusion, temporal failure, and a positive D_boundary: readable state is fragile to partial observability, temporally shallow, and context-limited — three linked mechanism statements from one dataset

ONE_SENTENCE_PAPER_VALUE=The final experiment turns MineOcclude's binary visible/hidden negative into a calibrated observability-response function — with temporal and context-age mechanism reads — that the paper can defend under any outcome

END OF DESIGN RECOMMENDATION — adopted numbers trace to: Experiment II consolidation (r72-v4-5, Z4-closed), Regime A-prime canonical reconstruction (v0.4 Stage 2 archive), AAKA-Proposal-Final (4).pdf (9 pages), and nickb_aaka.pdf (current manuscript, 5 pages).